SUPPLY MANAGEMENT SYSTEM

Task Addendum

MIR-to-PR Linkage and Procurement Chain Timeline

Maps to FSD Addendum 21 v1.1  |  PR status NEVER changed by disbursement

Version 1.1  |  2026

| FSD source | FSD Addendum 21 v1.1 — MIR-to-PR Linkage and Procurement Chain Timeline |
| --- | --- |
| Total tasks | 10 |
| Total estimated dev days | 25 days (~5 working weeks) |
| Critical priority tasks | 4 |
| Total unit test cases | 59 |
| Parts | Part A (MIR-to-PR Linkage) — 4 tasks; Part B (Timeline) — 6 tasks |
| Key rule | PR line status is NEVER modified by Part A. Only disbursed_qty and disbursed_mir_ids are written. No disbursement_status column exists. |

# Table of Contents

# 1. FSD Traceability Summary

Every task maps to FSD Addendum 21 v1.1. Part A tasks explicitly confirm PR line status is never modified.

| Task ID | Part | Title | Days | FSD Ref | Priority |
| --- | --- | --- | --- | --- | --- |
| TL-001 | A | Approved PR line search API and MIR line pr_line_id FK | 2d | Sec 2.2 | High |
| TL-002 | A | MIR line Fetch PR button — React UI | 2d | Sec 2.2 | High |
| TL-003 | A | PR line disbursement quantity tracking on MIR approval (no status change) | 3d | Sec 2.3 | Critical |
| TL-004 | A | PR screen computed disbursement badge and drill-down panel | 2d | Sec 2.4, 2.5 | High |
| TL-005 | B | Add trace_id column to all 6 document tables | 2d | Sec 3.2, 3.3 | Critical |
| TL-006 | B | trace_id propagation logic across the procurement chain | 3d | Sec 3.2 | Critical |
| TL-007 | B | DocumentTimelines table and ITimelineService implementation | 3d | Sec 4, 6 | Critical |
| TL-008 | B | Wire 22 business events to AppendEventAsync via Hangfire | 3d | Sec 5 | High |
| TL-009 | B | Timeline API endpoints | 2d | Sec 7.1 | High |
| TL-010 | B | Timeline UI panel on all document detail screens | 3d | Sec 7.2 | High |
| TOTAL |  | 10 tasks | 25d |  |  |

# 2. Detailed Task Register

Part A — MIR-to-PR Line Linkage (FSD Sections 2.2-2.5) Optional PR line reference on MIR lines, Fetch button, disbursement qty tracking (NOT status changes) on PR lines, computed visual badge.

| TL-001 | High | 2d | Sec 2.2 | Approved PR line search API and MIR line pr_line_id FK |
| --- | --- | --- | --- | --- |

Add the optional pr_line_id FK to MIRLines and build the API endpoint that the Fetch button calls to find approved PR lines with remaining undisbursed quantity for a given product.

| Development tasks | Unit test cases |
| --- | --- |
| - Add nullable pr_line_id (FK to demand_schema.PurchaseRequisitionLines) to material_schema.MaterialIssueRequestDetail - EF Core migration: dotnet ef migrations add AddMirPrLineLink - GET /api/purchase-requisitions/search?productId={id}&status=APPROVED — returns approved PR lines matching the product, filtered to WHERE disbursed_qty < quantity (computed check, no status column involved) - Response DTO: prNumber, prTitle, lineDescription, requestedQty, remainingUndisbursedQty (quantity minus disbursed_qty), prLineId - POST and PATCH for MIR accept optional pr_line_id — no validation beyond FK existence and PR status = APPROVED - pr_line_id clearable while MIR status = DRAFT, locked once submitted | - GET search with productId for Lenovo Laptop returns only APPROVED PRs containing that product - GET search excludes PR lines where disbursed_qty >= quantity (fully disbursed) - Saving an MIR line with a valid pr_line_id succeeds - Saving an MIR line with pr_line_id pointing to a non-APPROVED PR returns 400 - Saving an MIR line with pr_line_id = null succeeds (field is optional) - Attempting to change pr_line_id on a submitted (non-DRAFT) MIR returns 422 |

| Acceptance criteria | - Fetch endpoint filters by product and computed undisbursed quantity, no disbursement_status column involved - pr_line_id truly optional and lockable after submission |
| --- | --- |

| TL-002 | High | 2d | Sec 2.2 | MIR line Fetch PR button — React UI |
| --- | --- | --- | --- | --- |

Build the Fetch button and dropdown on the MIR line form that calls the search API, displays matching PRs, and stores the selected pr_line_id.

| Development tasks | Unit test cases |
| --- | --- |
| - React: after Product is selected on the MIR line form, render Link to Purchase Requisition field with Fetch button - Fetch calls GET /api/purchase-requisitions/search?productId={selectedProductId}&status=APPROVED - Dropdown shows: PR-{number} — {title} — {lineDescription} — Requested: {qty} — Remaining: {remainingUndisbursedQty} - Selecting stores pr_line_id and shows PR number as a read-only badge - Clearing sets pr_line_id to null (DRAFT only) - Zero results shows: No approved PRs with remaining undisbursed quantity found for this product | - Fetch calls correct endpoint with selected product ID - Selecting a PR stores pr_line_id correctly - Clearing removes pr_line_id - Fetch button disabled when MIR not DRAFT - Zero results shows message without breaking the form |

| Acceptance criteria | - Fetch-and-select workflow intuitive and correctly wires pr_line_id - User never forced to link a PR |
| --- | --- |

| TL-003 | Critical | 3d | Sec 2.3 | PR line disbursement quantity tracking on MIR approval (no status change) |
| --- | --- | --- | --- | --- |

Add disbursed_qty and disbursed_mir_ids to PRLines. On MIR approval, update these tracking fields ONLY — the PR line status is NEVER touched, read, or modified by this process.

| Development tasks | Unit test cases |
| --- | --- |
| - Add disbursed_qty (Decimal, default 0) and disbursed_mir_ids (NVARCHAR(MAX) JSON array, default empty) to PurchaseRequisitionLines in DemandDbContext — NO disbursement_status column - EF Core migration: dotnet ef migrations add AddPrLineDisbursementTracking — default existing rows to disbursed_qty = 0 - Subscribe to DocumentApprovedEvent (MediatR) for interfaceCode=MIR: for each MIR line where pr_line_id IS NOT NULL, update the linked PR line's tracking fields only - Update logic: PRLine.disbursed_qty += MIRLine.approved_qty; append MIR.request_id to disbursed_mir_ids JSON array - Explicitly confirm: the handler NEVER reads, writes, or references PRLine.line_status or PRLine.status — those fields are completely outside the scope of this handler - Handle concurrent MIR approvals for the same PR line using serializable transaction or optimistic concurrency on disbursed_qty | - MIR approval with one line linked to PR line (qty 100, approved_qty 60): PRLine.disbursed_qty = 60 — PRLine.line_status is UNCHANGED from its pre-approval value - Second MIR approved with approved_qty 40: disbursed_qty = 100 — PRLine.line_status is STILL unchanged - MIR approval with pr_line_id = null on all lines does not touch any PR line field at all - disbursed_mir_ids contains both MIR IDs after both approvals - Concurrent approval of two MIRs against the same PR line: both succeed, disbursed_qty correct, no lost update - PR line with zero linked MIRs has disbursed_qty = 0 and its status remains exactly as it was at approval time — verified as a non-regression test |

| Acceptance criteria | - Only disbursed_qty and disbursed_mir_ids are ever written — PR line status is provably untouched - Concurrent safety verified - No disbursement_status column exists anywhere in the schema |
| --- | --- |

| TL-004 | High | 2d | Sec 2.4, 2.5 | PR screen computed disbursement badge and drill-down panel |
| --- | --- | --- | --- | --- |

Add a computed visual badge per PR line on the PR detail screen (derived client-side from disbursed_qty vs quantity, not from any stored status), with a clickable drill-down panel listing linked MIRs.

| Development tasks | Unit test cases |
| --- | --- |
| - React: PR detail screen, each PR line row shows its existing line_status exactly as before — no change to the status display - When disbursed_qty > 0, render an ADDITIONAL badge beside (not replacing) the existing status: amber showing X / Y disbursed when 0 < disbursed_qty < quantity; green Fully Disbursed when disbursed_qty >= quantity - When disbursed_qty = 0, render NO disbursement badge at all — the line looks identical to before this feature - Badge is computed entirely in the React component from the API response fields (disbursed_qty, quantity) — no database status column is read for this - Badge is clickable — opens slide-over panel listing all linked MIRs via disbursed_mir_ids - GET /api/purchase-requisitions/{prId}/lines/{lineId}/disbursements — returns linked MIRs: mir_number, approved_date, approved_qty, project/department | - PR line with disbursed_qty = 0 shows NO disbursement badge — only the existing line_status is visible - PR line with disbursed_qty = 60 and quantity = 100 shows amber badge 60 / 100 disbursed BESIDE the unchanged APPROVED status - PR line with disbursed_qty >= quantity shows green Fully Disbursed badge BESIDE the unchanged APPROVED status - Clicking the badge opens panel with correct linked MIRs - Deep link from panel to MIR detail screen works correctly - PR line's existing line_status badge is NEVER hidden, replaced, or visually altered by the disbursement badge |

| Acceptance criteria | - Badge is purely computed from disbursed_qty vs quantity, no stored status involved - Existing PR line status display completely unaffected - Drill-down panel shows accurate linked MIRs |
| --- | --- |

Part B — Procurement Chain Timeline (FSD Sections 3-7) trace_id propagation across all 6 document types, DocumentTimelines table, ITimelineService, 22 business events, Timeline UI panel.

| TL-005 | Critical | 2d | Sec 3.2, 3.3 | Add trace_id column to all 6 document tables |
| --- | --- | --- | --- | --- |

Add trace_id (UNIQUEIDENTIFIER NOT NULL) to PurchaseRequisitions, Quotations, PurchaseOrders, GRNs, Invoices, and MaterialIssueRequest.

| Development tasks | Unit test cases |
| --- | --- |
| - Add trace_id (Guid, required) to 6 entities across 5 DbContexts - Run 6 EF Core migrations: dotnet ef migrations add AddTraceId_{ContextName} - Each migration sets DEFAULT NEWSEQUENTIALID() for existing rows - Add non-clustered index on trace_id in each table | - After migration, every existing row has a non-null unique trace_id - No two existing rows share the same trace_id - New PR via API has a system-generated trace_id - trace_id present in GET response for all 6 document types |

| Acceptance criteria | - All 6 tables have trace_id with no nulls - Index present on each table |
| --- | --- |

| TL-006 | Critical | 3d | Sec 3.2 | trace_id propagation logic across the procurement chain |
| --- | --- | --- | --- | --- |

Implement propagation rules: PR generates new trace_id; downstream documents inherit from their source; standalone documents generate their own.

| Development tasks | Unit test cases |
| --- | --- |
| - PR creation: trace_id = Guid.NewGuid() - Quotation from PR: copy PR.trace_id; standalone: generate new - PO from PR: copy PR.trace_id; PO from Quotation: copy Quotation.trace_id; manual: generate new - GRN: copy PO.trace_id; Invoice: copy PO.trace_id - MIR: if any line has pr_line_id, copy that PR's trace_id (first linked line wins); else generate new - Log warning if MIR lines reference different trace chains - trace_id immutable after creation | - PR gets trace_id A; Quotation from PR gets A; PO from Quotation gets A; GRN gets A; Invoice gets A — full chain confirmed - MIR linked to that PR gets trace_id A - Manual PO gets unique trace_id B - Standalone Quotation gets unique trace_id C - MIR with no linkage gets unique trace_id D - Editing PR does not change trace_id - MIR with lines from two different chains logs warning, saves with first PR's trace_id - Second MIR against same PR also inherits trace_id A |

| Acceptance criteria | - Full chain shares one trace_id - Standalone documents isolated - trace_id immutable |
| --- | --- |

| TL-007 | Critical | 3d | Sec 4, 6 | DocumentTimelines table and ITimelineService implementation |
| --- | --- | --- | --- | --- |

Create DocumentTimelines entity and implement concurrency-safe AppendEventAsync, GetTimelineAsync, and ResolveTraceIdAsync.

| Development tasks | Unit test cases |
| --- | --- |
| - DocumentTimelines entity: timeline_id, trace_id UQ, events NVARCHAR(MAX), chain_root_type, chain_root_ref, first_event_at, last_event_at, created_at - EF Core migration: dotnet ef migrations add AddDocumentTimelines - AppendEventAsync: UPDLOCK, read JSON, deserialize, append, serialize, write back; upsert on first event - GetTimelineAsync: query by trace_id, return events ordered ascending - ResolveTraceIdAsync: dispatch on interfaceCode to correct DbContext - Concurrency test: two simultaneous appends both succeed | - Append on new trace_id creates row with single-element array - Append on existing trace_id extends the array - Two concurrent appends both succeed, array contains both - GetTimelineAsync returns events in ascending order - ResolveTraceIdAsync for a PO returns correct trace_id - Resolve for non-existent document returns null - last_event_at updates on every append; first_event_at never changes |

| Acceptance criteria | - Concurrency-safe with no lost updates - Resolve dispatches across 6 DbContexts - JSON integrity maintained |
| --- | --- |

| TL-008 | High | 3d | Sec 5 | Wire 22 business events to AppendEventAsync via Hangfire |
| --- | --- | --- | --- | --- |

Add BackgroundJob.Enqueue calls for every business event listed in FSD Section 5 across all document services.

| Development tasks | Unit test cases |
| --- | --- |
| - PurchaseRequisitionService: 4 events (Created, Submitted, Approved, Rejected) - QuotationService: 3 events (Created from PR, Sent, Awarded) - PurchaseOrderService: 5 events (Created, Submitted, Approved, Sent, Amended) - GrnService: 3 events (Created, Approved, Rejected) - InvoiceService: 3 events (Received, Approved, Paid) - MaterialIssueRequestService: 3 events (Created, Approved, Issued) - MaterialReturnService: 1 event (Received) - All via Hangfire — never inline within business transaction | - PR creation enqueues Hangfire job that appends event - PO approval event includes approver and tier - GRN approval includes qty_accepted/rejected - Invoice includes amount and match status - MIR issued includes item, qty, recipient - Simulated AppendEventAsync failure does NOT roll back the business action |

| Acceptance criteria | - All 22 events wired with correct descriptions - Timeline writes non-blocking - Hangfire retry handles transient failures |
| --- | --- |

| TL-009 | High | 2d | Sec 7.1 | Timeline API endpoints |
| --- | --- | --- | --- | --- |

Build the two GET endpoints for timeline retrieval — by trace_id and by document resolution.

| Development tasks | Unit test cases |
| --- | --- |
| - GET /api/timeline/{traceId} — full timeline with ordered events - GET /api/timeline/by-document?interface={code}&documentId={id} — resolves trace_id then returns timeline; 404 if not found - Both available to any authenticated user - Response: traceId, chainRootType, chainRootRef, firstEventAt, lastEventAt, events[], totalEventCount | - GET by traceId returns all events chronologically - GET by-document for a PO returns the full chain, not just PO events - Non-existent document returns 404 - Unauthenticated returns 401 - totalEventCount matches array length |

| Acceptance criteria | - Both paths return complete chain - Resolution works for all 6 types |
| --- | --- |

| TL-010 | High | 3d | Sec 7.2 | Timeline UI panel on all document detail screens |
| --- | --- | --- | --- | --- |

Build reusable slide-over Timeline panel and integrate into PR, Quotation, PO, GRN, Invoice, and MIR detail screens.

| Development tasks | Unit test cases |
| --- | --- |
| - React: TimelinePanel component accepting traceId prop - Coloured dots by interface (PR=blue, Quotation=teal, PO=navy, GRN=green, Invoice=amber, MIR=purple), document_no as deep link, event_description, timestamp - Interface filter dropdown at top - View Timeline icon on 6 screens, each calls by-document endpoint - Slide-over on desktop, full-screen modal on mobile - Empty-state for pre-migration documents | - Panel on a PO shows full chain events (PR through MIR) - Filter correctly hides/shows by type - Deep links navigate correctly - Mobile renders as full-screen modal - Pre-migration document shows empty-state - Colours match 6 interface types |

| Acceptance criteria | - One reusable component on all 6 screens - Deep links work - Filter and ordering correct |
| --- | --- |

# 3. Sequencing Notes

Parts A and B are independently deployable and can be developed in parallel.

| Dependency | Reason |
| --- | --- |
| TL-001 before TL-002 | Fetch UI needs the search API. |
| TL-001 before TL-003 | Qty tracking reads pr_line_id from TL-001. |
| TL-003 before TL-004 | Badge computes from disbursed_qty populated by TL-003. |
| TL-005 before TL-006 | Propagation needs trace_id columns. |
| TL-006 before TL-007, TL-008 | Service and wiring need trace_id values on documents. |
| TL-007 before TL-008 | Event wiring calls AppendEventAsync. |
| TL-007, TL-009 before TL-010 | UI calls API from TL-009 which calls service from TL-007. |

— End of Document —