SUPPLY MANAGEMENT SYSTEM

Task Addendum

Supplier Reporting Suite and Supplier Scorecard

Maps to FSD Addendum 23  |  ASP.NET Core 8  |  EF Core 8  |  Hangfire

Version 1.0  |  2026

| FSD source | FSD Addendum 23 - Supplier Reporting Suite and Supplier Scorecard |
| --- | --- |
| Total tasks | 8 |
| Total estimated dev days | 21 days (~5 working weeks) |
| Critical priority tasks | 2 |
| Total unit test cases | 46 |
| Epics | 4 epics: supplier reports, scoring engine, dashboard UI, gap reports |

# Table of Contents

# 1. FSD Traceability Summary

Every task maps to FSD Addendum 23.

| Task ID | Title | Days | FSD Ref | Priority |
| --- | --- | --- | --- | --- |
| SC-001 | Supplier-Wise Ledger Summary report | 2d | Sec 2 | High |
| SC-002 | Supplier Orders Report with delivery performance variance | 3d | Sec 3 | High |
| SC-003 | Scorecard schema: SupplierScoreSnapshots, ScorecardDimensionWeights, GrnScoreDetails | 3d | Sec 4, 5.3, 5.4 | Critical |
| SC-004 | Per-GRN scoring engine (ScoreGrnAsync) with all 5 dimensions | 3d | Sec 4.1, 6 | Critical |
| SC-005 | Supplier aggregate recalculation and snapshot storage | 2d | Sec 6.2 | High |
| SC-006 | Supplier Scorecard Dashboard - React UI | 3d | Sec 5.2 | High |
| SC-007 | Grade F supplier warning on PO creation and Supplier Master | 2d | Sec 5.2 | High |
| SC-008 | Supplier Comparison, GRN Quality, Spend Analysis, and Delivery Heatmap reports | 3d | Sec 7 | Medium |
| TOTAL | 8 tasks | 21d |  |  |

# 2. Detailed Task Register

Epic 1 - Supplier Reports: Ledger Summary and Orders (FSD Sections 2, 3) Cross-supplier ledger summary with drill-down and the comprehensive orders-by-supplier report with delivery performance analysis.

| SC-001 | High | 2d | Sec 2 | Supplier-Wise Ledger Summary report |
| --- | --- | --- | --- | --- |

Build the cross-supplier ledger summary showing one row per supplier with total invoiced, total paid, outstanding balance, and drill-down to the per-supplier ledger from Addendum 22.

| Development tasks | Unit test cases |
| --- | --- |
| - GET /api/reports/supplier-ledger-summary - aggregates SupplierLedgerEntries per supplier: total debits (invoiced), total credits (paid), outstanding balance, advance balance, last transaction date - Filters: date range, supplier category, supplier status, minimum outstanding threshold - Sort: by outstanding_balance descending (default), supplier_name, last_transaction_date - Drill-down link per row to GET /api/suppliers/{id}/ledger (Addendum 22) with the report's date range as query params - PDF and Excel export via QuestPDF / ClosedXML | - Summary row for a supplier with 3 invoices (total 150,000) and 2 payments (total 80,000) shows outstanding 70,000 - Date range filter correctly excludes ledger entries outside the range - Minimum outstanding threshold filter excludes suppliers below the threshold - Drill-down link correctly passes the date range to the per-supplier ledger endpoint - PDF export produces a correctly formatted file with all visible rows |

| Acceptance criteria | - Cross-supplier view with accurate aggregation - Drill-down seamlessly opens the existing per-supplier ledger - Export functional in both PDF and Excel |
| --- | --- |

| SC-002 | High | 3d | Sec 3 | Supplier Orders Report with delivery performance variance |
| --- | --- | --- | --- | --- |

Build the orders-by-supplier report showing PO summary per supplier and per-PO delivery performance (actual vs expected), colour-coded for on-time/late.

| Development tasks | Unit test cases |
| --- | --- |
| - GET /api/reports/supplier-orders - summary row per supplier: total_po_count, total_po_value, avg_po_value, fully_received/partially_received/pending/cancelled PO counts - Detail drill-down per supplier: every PO with po_number, date, total, status, qty_ordered vs qty_received, grn_count, delivery_variance_days - Delivery variance = first GRN received_at minus PO expected_delivery_date, in days (negative = early, zero = on time, positive = late) - Colour coding: green (on time or early), amber (1-7 days late), red (8+ days late). Colour sent as a response field for React rendering - Filters: date range, supplier, PO status, delivery performance category (on-time/late/all) - Grand total summary row across all suppliers | - Supplier with 5 POs shows correct counts for each status (fully received, partial, pending, cancelled) - PO with expected_delivery_date June 10 and first GRN received_at June 15 shows variance = +5, coded amber - PO with no expected_delivery_date shows neutral variance (no colour) - Filtering by delivery performance = late returns only POs with positive variance - Grand total correctly sums across all filtered suppliers |

| Acceptance criteria | - Delivery variance calculated accurately from actual GRN vs PO dates - Colour coding correctly applied at the threshold boundaries - Drill-down from summary to individual POs works without page reload |
| --- | --- |

Epic 2 - Scoring Engine and Schema (FSD Sections 4, 5, 6) The automated scoring engine that computes per-GRN dimension scores, aggregates into supplier snapshots, and stores them for the dashboard.

| SC-003 | Critical | 3d | Sec 4, 5.3, 5.4 | Scorecard schema: SupplierScoreSnapshots, ScorecardDimensionWeights, GrnScoreDetails |
| --- | --- | --- | --- | --- |

Create all scorecard entities in suppliers_schema, seed the 5 default dimensions with their default weights, and build the weight configuration API.

| Development tasks | Unit test cases |
| --- | --- |
| - Add SupplierScoreSnapshots entity (15 fields per FSD Section 5.3) to SuppliersDbContext - Add ScorecardDimensionWeights entity (7 fields per FSD Section 5.4) to SuppliersDbContext - Add GrnScoreDetails entity (per-GRN raw dimension scores): grn_score_id, grn_id FK, supplier_id FK, delivery_points, quantity_points, quality_points, price_points, documentation_points, total_raw_score, weighted_score, scored_at - EF Core migration: dotnet ef migrations add AddSupplierScorecard - Seed 5 default dimensions: DELIVERY (25%, max 25), QUANTITY (25%, max 25), QUALITY (25%, max 25), PRICE (15%, max 15), DOCUMENTATION (10%, max 10) - GET /api/admin/scorecard-weights - returns current weights - PUT /api/admin/scorecard-weights - validates weights sum to 100, updates all dimensions atomically. Admin role only. | - After migration, 5 dimension rows exist with correct default max_points and weight_percentage summing to 100 - PUT weights with values summing to 99 returns 400 validation error - PUT weights with values summing to 100 succeeds and persists - Non-Admin role calling PUT returns 403 - GET weights returns all 5 dimensions with current values |

| Acceptance criteria | - Schema correctly created with all entities - Default weights correctly seeded - Weight validation enforces sum = 100 |
| --- | --- |

| SC-004 | Critical | 3d | Sec 4.1, 6 | Per-GRN scoring engine (ScoreGrnAsync) with all 5 dimensions |
| --- | --- | --- | --- | --- |

Implement ISupplierScoringService.ScoreGrnAsync that calculates raw points per dimension for a single GRN using the rules from FSD Section 4.1, and the Hangfire wiring to call it on every GRN approval.

| Development tasks | Unit test cases |
| --- | --- |
| - Implement ScoreGrnAsync(grnId): loads GRN, linked PO, PO lines, GRN lines, inspection results (Addendum 19), and invoice data - Delivery Timeliness: compare GRN.received_at vs PO.expected_delivery_date using the 5-tier point scale (25/20/15/10/5). Default 20 if no expected date. - Quantity Accuracy: compare cumulative GRN qty_accepted across all GRNs for the PO line vs PO qty_ordered. 5-tier scale (25/20/15/10/5) based on percentage match. - Quality/Inspection: if GRN.requires_inspection = true, percentage of lines with inspection result = Pass. 5-tier scale. Default 20 if no inspection. - Price Compliance: compare GRN/Invoice unit prices vs original PO unit prices per line. 5-tier scale (15/12/9/6/3) based on variance percentage. - Documentation Completeness: check invoice received within payment terms, delivery note attached, certificates present. 3-tier scale (10/7/4/2). - Calculate weighted_score = sum of (dimension_points / dimension_max * dimension_weight_percentage) across all active dimensions - Write GrnScoreDetails row with all dimension points, total_raw_score, and weighted_score - Subscribe to GrnApprovedEvent (MediatR): enqueue BackgroundJob.Enqueue(() => scoringService.ScoreGrnAsync(grnId)) - non-blocking, same pattern as timeline writes | - GRN delivered on time with 100% quantity match, all items passing inspection, exact price match, full documentation: scores 25+25+25+15+10 = 100 raw, 100 weighted - GRN 10 days late with 85% quantity, 75% inspection pass, 8% price variance, one missing doc: scores 10+10+10+6+4 = 40 raw - GRN with requires_inspection = false gets default quality score of 20 - GRN with no expected_delivery_date on PO gets default delivery score of 20 - ScoreGrnAsync failure does not roll back the GRN approval - Weighted score correctly adjusts when Admin changes dimension weights (verified by rescoring the same GRN after a weight change) |

| Acceptance criteria | - All 5 dimensions correctly scored from live GRN/PO/Invoice/Inspection data - Scoring is non-blocking and runs via Hangfire - Default handling correct for missing data (no expected date, no inspection) |
| --- | --- |

| SC-005 | High | 2d | Sec 6.2 | Supplier aggregate recalculation and snapshot storage |
| --- | --- | --- | --- | --- |

Implement RecalculateAllAsync and RecalculateSupplierAsync that average per-GRN weighted scores into a SupplierScoreSnapshot with grade and trend, on a configurable Hangfire schedule.

| Development tasks | Unit test cases |
| --- | --- |
| - RecalculateSupplierAsync(supplierId, period): query all GrnScoreDetails for this supplier within the period, compute average weighted_score, determine grade from the A/B/C/D/F scale (FSD Section 5.1), compute trend by comparing to the previous period's snapshot - RecalculateAllAsync(period): iterate all active suppliers with at least one scored GRN in the period, call RecalculateSupplierAsync for each - Trend logic: current composite_score vs previous snapshot composite_score. Difference > +5 = IMPROVING, -5 to +5 = STABLE, < -5 = DECLINING - Register Hangfire RecurringJob: configurable frequency (daily/weekly/monthly) via appsettings SupplierScorecard:RecalculationFrequency - POST /api/supplier-scorecard/recalculate - Admin-triggered full recalculation - POST /api/supplier-scorecard/{supplierId}/recalculate - Admin-triggered single supplier | - Supplier with 4 GRNs scoring 90, 85, 80, 95: composite = 87.5, grade = B - Supplier with previous period composite 70, current 82: trend = IMPROVING - Supplier with previous period composite 85, current 83: trend = STABLE - Supplier with zero GRNs in the period gets no snapshot (not scored, excluded from dashboard) - Admin-triggered recalculation overwrites the existing snapshot for the same period - Hangfire job correctly runs at the configured frequency |

| Acceptance criteria | - Aggregate correctly averages all per-GRN scores in the period - Grade derived accurately from the composite score thresholds - Trend correctly compares current vs previous period |
| --- | --- |

Epic 3 - Scorecard Dashboard and Grade F Warning (FSD Section 5.2) The React scorecard dashboard with ranking table, detail drilldown, summary cards, and the Grade F warning on PO creation.

| SC-006 | High | 3d | Sec 5.2 | Supplier Scorecard Dashboard - React UI |
| --- | --- | --- | --- | --- |

Build the scorecard dashboard screen with the supplier ranking table, per-dimension detail panel with charts, summary cards, and evaluation period selector.

| Development tasks | Unit test cases |
| --- | --- |
| - React: new screen at Suppliers > Supplier Scorecard. GET /api/supplier-scorecard?periodStart={}&periodEnd={} returns ranked supplier list from SupplierScoreSnapshots - Ranking table columns: Rank, Supplier Name, Grade (letter badge with colour per Section 5.1), Composite Score, Delivery / Quality / Quantity / Price / Documentation individual scores, GRN Count, Trend arrow (up green / flat grey / down red) - Evaluation period selector: preset buttons (3m / 6m / 12m) and custom date range picker - Dashboard summary cards at top: total suppliers scored, average composite score, grade distribution (A:5, B:12, C:8, D:3, F:1), most improved supplier, most declined supplier - Clicking a supplier row opens a slide-over detail panel - GET /api/supplier-scorecard/{supplierId} returns per-dimension breakdown, per-GRN score list, and historical trend data - Detail panel: radar/spider chart showing 5 dimensions, scrollable list of individual GRN scores with drill-down link to GRN detail, line chart showing composite score trend over last 4 periods | - Dashboard loads with correct ranking sorted by composite score descending - Grade badge colours match: A=green, B=light-green, C=amber, D=red, F=dark-red - Period selector changing from 3m to 12m refetches and updates all data - Summary cards show correct grade distribution matching the visible table rows - Detail panel radar chart correctly renders all 5 dimensions with proportional values - Trend arrow correctly shows up/flat/down based on snapshot trend field |

| Acceptance criteria | - Dashboard renders accurate data from snapshots without recalculating on every load - Detail panel provides actionable per-GRN drill-down - Period selection dynamically updates all components |
| --- | --- |

| SC-007 | High | 2d | Sec 5.2 | Grade F supplier warning on PO creation and Supplier Master |
| --- | --- | --- | --- | --- |

Add visual alert for Grade F suppliers: a warning banner on the Supplier Master detail screen and a non-blocking warning on the PO creation screen when a Grade F supplier is selected.

| Development tasks | Unit test cases |
| --- | --- |
| - React: on the Supplier Master detail screen, if the supplier's latest snapshot grade = F, render a red alert banner: 'This supplier is rated F (Disqualification Candidate). Review the Scorecard before placing new orders.' - React: on PO creation, when a supplier is selected via the supplier dropdown, check the supplier's latest grade from a lightweight GET /api/suppliers/{id}/score-summary (returns grade and composite_score only) - If grade = F: show a non-blocking amber/red warning below the supplier field: 'Warning: {supplier_name} is rated F. Procurement Manager approval is recommended before proceeding.' PO creation is NOT blocked - this is advisory only. - If grade = D: show a softer amber warning: '{supplier_name} is rated D (Underperforming). Consider alternative suppliers.' - Grades A/B/C show no warning. The supplier dropdown is never filtered by grade - all active suppliers remain selectable. - Procurement Manager can acknowledge and dismiss the warning to proceed | - Selecting a Grade F supplier on PO creation shows the red warning message - Selecting a Grade A supplier shows no warning - Warning is dismissible and does not block PO save - Supplier Master detail screen for a Grade F supplier shows the alert banner - Supplier with no score snapshot (never evaluated) shows no warning - Grade D supplier shows the softer amber warning, not the red F warning |

| Acceptance criteria | - Warnings are advisory only - never block PO creation - Warning text correctly references the supplier name and grade - No warning shown for unscored or A/B/C suppliers |
| --- | --- |

Epic 4 - Additional Missing Reports (FSD Section 7) Supplier comparison, GRN quality analysis, spend analysis, and delivery performance heatmap.

| SC-008 | Medium | 3d | Sec 7 | Supplier Comparison, GRN Quality, Spend Analysis, and Delivery Heatmap reports |
| --- | --- | --- | --- | --- |

Implement the 4 remaining reports identified as gaps: side-by-side supplier comparison, GRN quality trends, spend concentration analysis, and the delivery performance calendar heatmap.

| Development tasks | Unit test cases |
| --- | --- |
| - GET /api/reports/supplier-comparison?ids=a,b,c - accepts 2-5 supplier IDs; returns side-by-side columns: scorecard grade, composite score, order volumes, average delivery variance, rejection rate (from GRN inspection data), payment history summary (from Addendum 22 ledger) - GET /api/reports/grn-quality-analysis - inspection pass/fail/partial rates by supplier over time. Response includes per-supplier trend data (monthly pass rates) for chart rendering. Drill-down to specific failed GRN lines with rejection reasons. - GET /api/reports/supplier-spend-analysis - total invoiced amount per supplier over date range, broken down by product category/sub-category. Includes top-10 suppliers by value and spend concentration percentage (top 5 suppliers as % of total spend). - GET /api/reports/delivery-performance-heatmap?supplierId={id}&year={year} - returns 12 months of daily GRN data: date, on-time/late status, variance days. React renders as a GitHub-style contribution heatmap (green = on time, amber = 1-7 late, red = 8+ late, grey = no GRN). - All 4 endpoints use read-only ReportsDbContext | - Supplier comparison with 3 suppliers returns correct side-by-side data with no cross-contamination between columns - Comparison with more than 5 supplier IDs returns 400 - GRN quality analysis correctly calculates monthly pass rates from GRNLine inspection results - Spend analysis top-10 list is correctly sorted by invoiced amount descending - Spend concentration percentage correctly calculates top-5 suppliers as % of total - Heatmap for a supplier with zero GRNs in a month shows all grey for that month - Heatmap correctly colour-codes a GRN received 10 days late as red |

| Acceptance criteria | - All 4 reports return accurate data sourced from live transaction tables - Comparison limited to 2-5 suppliers as specified - Heatmap data structure is chart-ready for React rendering |
| --- | --- |

# 3. Sequencing Notes

The scoring engine (Epic 2) is the critical path. Reports and dashboard depend on scored data existing.

| Dependency | Reason |
| --- | --- |
| SC-001, SC-002 independent | Supplier reports read from existing Addendum 22 ledger and PO/GRN data. Can start immediately. |
| SC-003 before SC-004 | Scoring engine needs schema and dimension weights to exist. |
| SC-004 before SC-005 | Aggregate recalculation averages per-GRN scores created by SC-004. |
| SC-005 before SC-006 | Dashboard reads from SupplierScoreSnapshots written by SC-005. |
| SC-005 before SC-007 | Grade F warning reads the supplier's latest snapshot grade. |
| SC-008 independent of SC-003-007 | Gap reports read from existing PO/GRN/Invoice data. Can be parallelised. |

SC-001, SC-002, and SC-008 can all be developed in parallel with the scoring engine (SC-003 to SC-007) since they read from pre-existing data, not scorecard entities.

- End of Document -