SUPPLY MANAGEMENT SYSTEM

Task Register

Addendum 30 - Manufacturing, Production & Allocation Engine

BOM Management | Production Orders | Supply Requirements | Allocation Engine

Quality Inspection | FGR | Production Ledger | Chained Manufacturing

Implementation Task Breakdown for Claude Code

Version 1.0 — FSD v1.1 Aligned (Chained Manufacturing + Production Ledger)

| Property | Value |
| --- | --- |
| Document ID | SMS-TR-ADD-030 |
| FSD Reference | SMS-FSD-ADD-030 v1.1 |
| Version | 1.0 |
| Date | 2026-09-24 |
| Classification | Internal - Development |
| Total Tasks | 95 |
| Total Estimated Effort | 65 Dev Days (520 Hours) |
| Architecture | .NET 8 / EF Core 8 / SQL Server 2022 / React 18 |
| Migrations | 20 ordered migrations across 6 schemas |
| Status | Ready for Execution |

# Table of Contents

1. Executive Summary & Scope

2. Task Register Legend

3. Phase 1 — Foundation (Product Catalog + Allocation Engine)

4. Phase 2 — BOM Management

5. Phase 3 — Production Core

6. Phase 4 — Quality, FGR, Production Ledger & Integration

7. Phase 5 — Polish & Hardening

8. Dependency Graph

9. Effort Summary by Phase

10. Risk Register

11. Migration Script Execution Order

# 1. Executive Summary & Scope

This task register decomposes FSD Addendum 30 v1.1 (Manufacturing, Production & Allocation Engine) into granular, independently executable tasks. Each task maps directly to a section in the FSD, has explicit dependencies, estimated hours, and linked test case IDs.

Key architectural principle: This addendum introduces a complete manufacturing loop — from BOM definition through production execution, quality inspection, finished goods receipt, and allocation to demand sources. The shared Allocation Engine (IAllocationEngine) is the linchpin connecting production output to sales demand. Chained manufacturing enables multi-stage production where FinishedGoods with is_bom_input=true can feed into parent production orders. The Production Ledger provides double-entry debit/credit tracking per production order via MediatR domain events.

## Scope Boundaries

- IN SCOPE: Product Type/Supply Method extension, BOM Management (6-status workflow), Production Orders (9-status state machine), Production Material Requirements (BOM explosion), Supply Requirement Engine, Shared Allocation Engine (IAllocationEngine), Material Issue, Quality Inspection, Finished Goods Receipt, Production Ledger, Fulfillment Requirements, Chained Manufacturing

- IN SCOPE (Integration): Extend existing delivery_orders (PRODUCTION source), extend existing stock_reservations (PRODUCTION_ORDER source), extend SaleOrderLines for fulfillment, GRN → Allocation Engine trigger

- OUT OF SCOPE: Sales Order CRUD (Addendum 29), BusinessPartner CRUD (Addendum 29), Carrier/Logistics setup (already built), Supplier Scorecard (Addendum 23), Returns/Credit Notes (future addendum)

## Technical Stack

| Component | Technology |
| --- | --- |
| Backend | ASP.NET Core 8 / C# 12 / .NET 8 LTS |
| Database | SQL Server 2022 with EF Core 8 Code-First |
| ORM | EF Core 8 with dotnet ef migrations |
| Auth | ASP.NET Core Identity + JWT (org_id claim for multi-tenancy) |
| Background Jobs | Hangfire (hangfire schema in SQL Server) |
| PDF Generation | QuestPDF |
| Mapping | AutoMapper |
| Validation | FluentValidation |
| Events | MediatR (domain events for Production Ledger) |
| Frontend | React 18 + Vite + TypeScript |
| Multi-Tenancy | Shared DB, org_id discriminator, EF Core HasQueryFilter — NON-NEGOTIABLE |

# 2. Task Register Legend

| Field | Description |
| --- | --- |
| Task ID | Unique identifier: A30-P{phase}-{seq} (e.g., A30-P1-01) |
| Task Title | Concise action-oriented title |
| Description | What the task produces — entity, service, API, migration, or test |
| FSD Ref | Section reference in SMS-FSD-ADD-030 v1.1 |
| Schema(s) | Database schema(s) affected |
| Depends On | Task IDs that must be completed first |
| Est. Hours | Estimated implementation hours (including unit tests) |
| Test IDs | Linked acceptance test case IDs from FSD Section 36 |

## Task Type Color Coding

| Type | Description | Naming Pattern |
| --- | --- | --- |
| Migration | EF Core database migration | ...migration / ...add / ...create |
| Entity | C# entity class, EF configuration, DTO, AutoMapper profile | ...entity / ...model |
| Service | Business logic service layer | ...service / ...logic / ...engine |
| API | Controller endpoints with FluentValidation | ...api / ...endpoints |
| Integration | Extending existing service/entity for new source type | ...extend / ...integrate |
| Frontend | React components, pages, API hooks | ...ui / ...page / ...component |
| Test | Integration test, acceptance test | ...test / ...verify |
| Hangfire | Background job definition and registration | ...job / ...worker |
| Event Handler | MediatR domain event handler (Production Ledger) | ...handler / ...event |

## Priority Levels

| Priority | Description |
| --- | --- |
| P0 — Critical Path | Blocks multiple downstream tasks. Must be completed first. |
| P1 — High | Required for core functionality. Part of the main execution flow. |
| P2 — Medium | Important but has limited downstream dependencies. |
| P3 — Low | Enhancement, reporting, or polish. Can be deferred. |

# 3. Phase 1 — Foundation (Product Catalog Extension + Allocation Engine)

Priority: P0 — Critical Path | Estimated: 72 Hours (9 Days) | FSD Sections: §6–7, §14–18, §27 M1–M2, M8–M11, M18–M20

This phase extends the Product Catalog with manufacturing attributes (ProductType, SupplyMethod, is_bom_input) and builds the shared Allocation Engine foundation (AllocationRecords, AllocationRules, IAllocationEngine interface). Also seeds document number sequences, permission claims, and manufacturing movement types.

| Task ID | Task Title | Description | FSD Ref | Schema(s) | Depends On | Est. Hours | Test IDs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A30-P1-01 | Add ProductType, SupplyMethod & Manufacturing Flags (Migration #1) | EF Core migration: Add columns to lookups.Products — product_type NVARCHAR(20) DEFAULT 'StockItem', supply_method NVARCHAR(20) DEFAULT 'Purchase', is_manufacturable BIT DEFAULT 0, is_saleable BIT DEFAULT 1, is_purchasable BIT DEFAULT 1, is_stockable BIT DEFAULT 1, is_bom_input BIT DEFAULT 0, default_production_warehouse_id BIGINT NULL FK to warehouse.Warehouses, lead_time_days INT DEFAULT 0. Index on product_type, supply_method. | §6, §27 M1 | lookups | — | 4 | T-PB01 |
| A30-P1-02 | Seed Existing Products with Defaults (Migration #2) | Data migration: UPDATE lookups.Products SET product_type='StockItem', supply_method='Purchase', is_purchasable=1, is_stockable=1, is_saleable=0, is_manufacturable=0 WHERE product_type IS NULL. Idempotent — uses WHERE NOT EXISTS pattern. | §6.3, §27 M2 | lookups | A30-P1-01 | 2 | T-PB01 |
| A30-P1-03 | ProductType & SupplyMethod Enums + Entity Extension | C# enums: ProductType (StockItem, RawMaterial, Component, SemiFinished, FinishedGood, Consumable, Service, Asset) and SupplyMethod (Purchase, Manufacture, Transfer, Service). Extend Product entity with new properties. EF config: HasConversion for enums. FluentValidation: is_manufacturable requires supply_method=Manufacture; is_bom_input only for FinishedGood/SemiFinished. AutoMapper profile update. | §6.1, §6.2, §6.3 | lookups | A30-P1-02 | 6 | T-PB01, T-PB02 |
| A30-P1-04 | Chained Manufacturing Validation (is_bom_input) | Business rule enforcement: FinishedGood with is_bom_input=true can serve as BOM output AND as a BOM line in another product's BOM. Validation: only FinishedGood or SemiFinished types can have is_bom_input=true. supply_method must be Manufacture. Add validation to ProductService.Update(). | §6.4.1, BR-P01–P04 | lookups | A30-P1-03 | 3 | T-PB02, T-CM01 |
| A30-P1-05 | Product API Extensions | Extend existing ProductsController: add product_type and supply_method to GET/POST/PUT DTOs. Add filter params: ?product_type=FinishedGood&supply_method=Manufacture&is_bom_input=true. GET /api/products/manufacturable returns only is_manufacturable=true products. | §28.1 | lookups | A30-P1-04 | 3 | T-PB01, T-PB02 |
| A30-P1-06 | Create AllocationRecords Table (Migration #8) | Create inventory.AllocationRecords: allocation_id BIGINT PK IDENTITY, org_id BIGINT NOT NULL, variant_id BIGINT NOT NULL FK, warehouse_id BIGINT NOT NULL FK, demand_type NVARCHAR(30) NOT NULL (SALES_ORDER, PRODUCTION_ORDER, TRANSFER_ORDER, MANUAL), demand_id BIGINT NOT NULL, demand_line_id BIGINT NULL, supply_type NVARCHAR(30) NOT NULL (ON_HAND, INCOMING_PO, INCOMING_PRODUCTION, INCOMING_TRANSFER), supply_id BIGINT NULL, allocated_qty DECIMAL(18,4) NOT NULL, fulfilled_qty DECIMAL(18,4) DEFAULT 0, status NVARCHAR(20) DEFAULT 'Active' (Active, Fulfilled, Released, Expired, Cancelled), priority INT NOT NULL, allocated_at DATETIMEOFFSET NOT NULL, fulfilled_at DATETIMEOFFSET NULL, released_at DATETIMEOFFSET NULL, row_version ROWVERSION, is_deleted BIT DEFAULT 0. Indexes: IX_Allocation_Variant_Warehouse, IX_Allocation_Demand, IX_Allocation_Status. HasQueryFilter on org_id. | §14, §27 M8 | inventory | — | 4 | T-AL01 |
| A30-P1-07 | Create AllocationRules Table (Migration #9) | Create inventory.AllocationRules: rule_id BIGINT PK IDENTITY, org_id BIGINT NOT NULL, demand_type NVARCHAR(30) NOT NULL, priority INT NOT NULL, allocation_strategy NVARCHAR(20) DEFAULT 'FIFO' (FIFO, FEFO, Priority), max_allocation_percent DECIMAL(5,2) DEFAULT 100.00, is_active BIT DEFAULT 1, created_at DATETIMEOFFSET, updated_at DATETIMEOFFSET. HasQueryFilter on org_id. | §14.3, §27 M9 | inventory | A30-P1-06 | 2 | T-AL01 |
| A30-P1-08 | Seed Default Allocation Rules (Migration #18) | Seed default allocation rules: SALES_ORDER priority=1, PRODUCTION_ORDER priority=2, TRANSFER_ORDER priority=3, MANUAL priority=4. All use FIFO strategy, 100% max allocation. Idempotent INSERT WHERE NOT EXISTS. | §14.3, §27 M18 | inventory | A30-P1-07 | 1 | T-AL01 |
| A30-P1-09 | AllocationRecord & AllocationRule Entities + EF Config | C# entities: AllocationRecord with DemandType and SupplyType enums, AllocationStatus enum. AllocationRule entity. EF config: HasQueryFilter(a => a.OrgId == _orgId), RowVersion concurrency token on AllocationRecord. AutoMapper profiles. FluentValidation. | §14, §14.3 | inventory | A30-P1-08 | 4 | T-AL01, T-AL02 |
| A30-P1-10 | IAllocationEngine Interface & Core Implementation | IAllocationEngine with 6 methods: AllocateAsync(variantId, warehouseId, demandType, demandId, qty, priority), AllocateForDemandAsync(demandType, demandId) — allocates all lines for a demand, ReleaseAsync(allocationId), ReallocateAsync(allocationId, newDemandType, newDemandId), ConsumeAsync(allocationId, qty) — marks fulfilled, GetAvailabilityAsync(variantId, warehouseId) — returns available/allocated/total. Core: SERIALIZABLE transaction isolation + RowVersion for concurrency. Priority-based: higher priority demand wins available stock. | §14.1, §14.2, §32 | inventory | A30-P1-09 | 12 | T-AL01, T-AL02, T-AL03, T-AL04, T-AL07 |
| A30-P1-11 | Allocation Engine — GRN Integration Handler | MediatR handler: GRNApprovedEvent → IAllocationEngine re-evaluation. On GRN approval for incoming PO, check pending demands for the received variant. Auto-allocate to highest-priority unmet demand. Emit AllocationCreatedEvent for downstream notification. | §15, §18 | inventory, procurement | A30-P1-10 | 4 | T-AL05, T-AL08 |
| A30-P1-12 | Add PRODUCTION_ORDER to ReservationSourceType (Migration #10) | Extend existing ReservationSourceType enum in inventory schema: add PRODUCTION_ORDER value. Enables IStockReservationService.Reserve() for Production Order demand type. No new table — extends existing stock_reservations. | §27 M10 | inventory | — | 1 | — |
| A30-P1-13 | Add Manufacturing Movement Types (Migration #11) | Add new MovementType enum values: MATERIAL_ISSUE, FINISHED_GOODS_RECEIPT, PRODUCTION_SCRAP, MATERIAL_RETURN. Used by GoodsIssueService and stock_transactions for production-related inventory movements. | §27 M11 | inventory | — | 1 | — |
| A30-P1-14 | Add Document Number Sequences (Migration #20) | Insert into logistics.document_number_sequences: BOM (prefix 'BOM-'), PROD (prefix 'PROD-'), SR (prefix 'SR-'), MI (prefix 'MI-'), QI (prefix 'QI-'), FGR (prefix 'FGR-') sequence types. Uses existing RowVersion-based number generation pattern. | §27 M20 | logistics | — | 2 | — |
| A30-P1-15 | Seed Manufacturing Permission Claims (Migration #19) | Insert permission claims: bom_read, bom_write, bom_approve, production_read, production_write, production_execute, allocation_read, allocation_write, quality_read, quality_write, fgr_read, fgr_write, material_issue_read, material_issue_write, production_ledger_read, supply_requirement_read, supply_requirement_write. Map to existing roles: IT_ADMIN gets all read+write, WAREHOUSE_STAFF gets production_execute + material_issue_write + quality_write + fgr_write. | §27 M19 | auth | — | 2 | — |
| A30-P1-16 | Allocation Engine Unit & Integration Tests | Test: AllocateAsync with FIFO strategy, priority-based allocation when multiple demands compete, ReleaseAsync frees stock, ConsumeAsync updates fulfilled_qty, ReallocateAsync transfers between demands, GetAvailabilityAsync accuracy, concurrent allocation with DbUpdateConcurrencyException + retry, GRN-triggered auto-allocation, multi-tenant isolation of allocations. | §14, §36.4 | inventory | A30-P1-11 | 8 | T-AL01, T-AL02, T-AL03, T-AL04, T-AL05, T-AL06, T-AL07, T-AL08 |
| A30-P1-17 | Allocation Engine API Endpoints | AllocationController: GET /api/allocations?variantId&warehouseId&demandType&status (paginated), GET /api/allocations/{id}, POST /api/allocations/manual (MANUAL demand type only), DELETE /api/allocations/{id}/release, GET /api/allocations/availability?variantId&warehouseId, GET /api/allocations/demand/{demandType}/{demandId}. All filtered by org_id from JWT. | §28.8 | inventory | A30-P1-10 | 4 | T-AL01 |
| A30-P1-18 | Product Catalog & Allocation Frontend | React: Extend product create/edit form with ProductType dropdown, SupplyMethod dropdown, manufacturing flag toggles (is_manufacturable, is_bom_input, etc.), default_production_warehouse selector. Allocation dashboard: available stock by variant/warehouse, active allocations list, demand queue visualization. | §29.1, §29.4 | — | A30-P1-05, A30-P1-17 | 6 | — |

# 4. Phase 2 — BOM Management

Priority: P0 — Critical Path | Estimated: 104 Hours (13 Days) | FSD Sections: §7–9, §27 M3–M4

Complete Bill of Materials management with 6-status approval workflow, versioning, circular reference detection, and 4-eyes approval principle.

| Task ID | Task Title | Description | FSD Ref | Schema(s) | Depends On | Est. Hours | Test IDs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A30-P2-01 | Create BillOfMaterials Table (Migration #3) | Create material.BillOfMaterials: bom_id BIGINT PK IDENTITY, org_id, bom_number NVARCHAR(30) UNIQUE, product_id FK lookups.Products (FinishedGood/SemiFinished), version INT DEFAULT 1, status NVARCHAR(20) DEFAULT 'Draft' (Draft, Submitted, Approved, Active, Obsolete, Rejected), effective_from DATE NULL, effective_to DATE NULL, is_default BIT DEFAULT 0, notes NVARCHAR(500), total_material_cost DECIMAL(18,4), yield_percentage DECIMAL(5,2) DEFAULT 100, created_by, approved_by, submitted_by, submitted_at, approved_at, rejected_by, rejected_at, rejection_reason, base_quantity DECIMAL(18,4) DEFAULT 1, base_uom NVARCHAR(10), row_version ROWVERSION, is_deleted BIT DEFAULT 0, created_at, updated_at. HasQueryFilter on org_id. Indexes: IX_BOM_Product, IX_BOM_Status, UNIQUE IX_BOM_Number_Org. | §7.1, §27 M3 | material | A30-P1-01 | 3 | T-PB03 |
| A30-P2-02 | Create BillOfMaterialLines Table (Migration #4) | Create material.BillOfMaterialLines: bom_line_id BIGINT PK IDENTITY, org_id, bom_id FK, line_number INT, component_product_id FK lookups.Products, quantity DECIMAL(18,4) NOT NULL, uom NVARCHAR(10), wastage_percent DECIMAL(5,2) DEFAULT 0, scrap_percent DECIMAL(5,2) DEFAULT 0, is_critical BIT DEFAULT 0, position NVARCHAR(20) NULL, notes NVARCHAR(500), effective_from DATE NULL, effective_to DATE NULL, is_deleted BIT DEFAULT 0, created_at, updated_at. HasQueryFilter on org_id. Indexes: IX_BOMLine_BOM, IX_BOMLine_Component. | §7.2, §27 M4 | material | A30-P2-01 | 2 | T-PB03 |
| A30-P2-03 | BOM Entities & EF Configuration | C# entities: BillOfMaterials with BOMStatus enum (6 values), BillOfMaterialLine. EF config: HasQueryFilter, relationships to Product, cascade delete on lines. AutoMapper profiles: BOMDto, BOMDetailDto, BOMLineDto, CreateBOMDto, UpdateBOMDto. FluentValidation: product must be FinishedGood or SemiFinished, component cannot be same as product (self-reference), quantity > 0, wastage_percent 0-100. | §7.1, §7.2, §8 | material | A30-P2-02 | 5 | T-PB03, T-PB04 |
| A30-P2-04 | BOM CRUD Service | IBOMService: Create (auto-generate bom_number via document_number_sequences, status=Draft), GetById (include lines with component product details), GetList (filter by product, status, is_default, date range), Update (Draft only), Delete (Draft only, soft delete), AddLine, UpdateLine, RemoveLine, RecalculateTotalCost (sum of component unit_cost * qty * (1 + wastage%)). | §8, §28.2 | material | A30-P2-03 | 8 | T-PB03, T-PB04, T-PB05 |
| A30-P2-05 | BOM Approval Workflow Service | IBOMApprovalService: Submit(bomId) — status Draft→Submitted, records submitted_by/at. Approve(bomId) — status Submitted→Approved, records approved_by/at, enforces 4-eyes principle (approved_by != submitted_by). Reject(bomId, reason) — status Submitted→Rejected. Activate(bomId) — status Approved→Active, deactivates other Active BOMs for same product. Obsolete(bomId) — status Active→Obsolete. Business rules: BR-B01 (one Active per product), BR-B02 (4-eyes approval), BR-B03 (Draft-only edit). | §9, BR-B01–B05 | material | A30-P2-04 | 8 | T-PB06, T-PB07 |
| A30-P2-06 | BOM Versioning Service | IBOMVersionService: CreateNewVersion(bomId) — clones Active/Obsolete BOM as new Draft with version+1, deep copies all lines. CompareVersions(bomId1, bomId2) — returns added/removed/changed lines. GetVersionHistory(productId) — returns all BOM versions for a product ordered by version. Ensures traceability: Production Orders reference specific bom_id, not latest. | §9.3 | material | A30-P2-04 | 6 | T-PB08 |
| A30-P2-07 | BOM Circular Reference Detection | Recursive validation: on BOM line add/update, detect circular references (Product A uses B, B uses C, C cannot use A). Depth-first search through all BOMs. Also validates: is_bom_input products can appear as components (chained manufacturing support). Max BOM depth configurable (default 10 levels). Rejects BOM if cycle detected. | §9.4, BR-B04 | material | A30-P2-04 | 4 | T-PB09, T-CM02 |
| A30-P2-08 | BOM Cost Roll-Up Service | IBOMCostService: CalculateCost(bomId) — traverses BOM tree, sums component costs including wastage/scrap. For components that are themselves manufactured (is_bom_input=true), recursively calculates their BOM cost. Updates bom.total_material_cost. Handles missing costs gracefully (flags incomplete). | §7.3 | material | A30-P2-07 | 4 | T-PB05 |
| A30-P2-09 | BOM API Endpoints | BOMController: POST /api/boms (create), GET /api/boms (list, filters), GET /api/boms/{id} (detail + lines), PUT /api/boms/{id} (update Draft), DELETE /api/boms/{id} (soft delete Draft). POST /api/boms/{id}/lines (add line), PUT /api/boms/{id}/lines/{lineId}, DELETE /api/boms/{id}/lines/{lineId}. POST /api/boms/{id}/submit, POST /api/boms/{id}/approve, POST /api/boms/{id}/reject, POST /api/boms/{id}/activate, POST /api/boms/{id}/obsolete. POST /api/boms/{id}/new-version. GET /api/boms/{id}/compare/{otherId}. GET /api/products/{id}/bom-history. | §28.2 | material | A30-P2-05, A30-P2-06, A30-P2-07, A30-P2-08 | 6 | T-PB03, T-PB04, T-PB06 |
| A30-P2-10 | BOM UI — List & Create/Edit | React: BOM list page with status badge filters (Draft/Submitted/Approved/Active/Obsolete/Rejected), product filter, search. BOM create form: product selector (FinishedGood/SemiFinished only), base quantity, UOM. BOM line editor: component selector, quantity, wastage%, scrap%, is_critical toggle. Inline cost calculation display. | §29.2 | — | A30-P2-09 | 8 | — |
| A30-P2-11 | BOM UI — Approval, Versioning & Comparison | React: BOM detail page with status workflow buttons (Submit/Approve/Reject/Activate/Obsolete). Approval history panel showing submitted_by, approved_by timestamps. Version history tab with 'Create New Version' button. Side-by-side version comparison view (added/removed/changed lines highlighted). BOM tree visualization (expandable for chained manufacturing). | §29.2 | — | A30-P2-09 | 6 | — |
| A30-P2-12 | BOM Unit & Integration Tests | Test: CRUD operations on Draft BOM, status transition (Draft→Submitted→Approved→Active), 4-eyes principle enforcement (approve by different user), reject with reason, only one Active BOM per product, Draft-only edit restriction, circular reference detection, version creation + comparison, chained manufacturing BOM (FG as component), cost roll-up accuracy, multi-tenant isolation. | §36.1 | material | A30-P2-09 | 8 | T-PB03, T-PB04, T-PB05, T-PB06, T-PB07, T-PB08, T-PB09 |

# 5. Phase 3 — Production Core

Priority: P0 — Critical Path | Estimated: 152 Hours (19 Days) | FSD Sections: §11–13, §16, §27 M5–M7, M14

Production Order lifecycle — from creation through BOM explosion, material readiness, supply requirement engine, material issue, and production execution. This is the largest phase and the core manufacturing loop.

| Task ID | Task Title | Description | FSD Ref | Schema(s) | Depends On | Est. Hours | Test IDs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A30-P3-01 | Create ProductionOrders Table (Migration #5) | Create material.ProductionOrders: production_order_id BIGINT PK IDENTITY, org_id, po_number NVARCHAR(30) UNIQUE, product_id FK, bom_id FK material.BillOfMaterials, planned_qty DECIMAL(18,4), completed_qty DECIMAL(18,4) DEFAULT 0, rejected_qty DECIMAL(18,4) DEFAULT 0, scrapped_qty DECIMAL(18,4) DEFAULT 0, uom NVARCHAR(10), status NVARCHAR(25) DEFAULT 'Draft' (Draft, Planned, MaterialPending, Ready, InProgress, QualityInspection, Completed, Closed, Cancelled), priority INT DEFAULT 5, planned_start_date DATE, planned_end_date DATE, actual_start_date DATE, actual_end_date DATE, production_warehouse_id FK, source_demand_type NVARCHAR(30) NULL, source_demand_id BIGINT NULL, parent_production_order_id BIGINT NULL FK (self-reference for chained mfg), trace_id UNIQUEIDENTIFIER, notes NVARCHAR(1000), created_by, started_by, completed_by, row_version ROWVERSION, is_deleted BIT DEFAULT 0, created_at, updated_at. Indexes: IX_PO_Status, IX_PO_Product, IX_PO_TraceId, IX_PO_Parent. HasQueryFilter on org_id. | §11, §27 M5 | material | A30-P1-01, A30-P2-01 | 4 | T-PR01 |
| A30-P3-02 | Create ProductionMaterialRequirements Table (Migration #6) | Create material.ProductionMaterialRequirements: pmr_id BIGINT PK IDENTITY, org_id, production_order_id FK, component_product_id FK, bom_line_id FK, required_qty DECIMAL(18,4), issued_qty DECIMAL(18,4) DEFAULT 0, returned_qty DECIMAL(18,4) DEFAULT 0, wastage_qty DECIMAL(18,4) DEFAULT 0, shortage_qty DECIMAL(18,4) DEFAULT 0, uom NVARCHAR(10), scrap_allowance_percent DECIMAL(5,2), gross_required_qty DECIMAL(18,4), warehouse_id FK, status NVARCHAR(20) DEFAULT 'Pending' (Pending, PartiallyIssued, FullyIssued, Shortage), is_critical BIT, is_deleted BIT DEFAULT 0, created_at, updated_at. Indexes: IX_PMR_PO, IX_PMR_Component, IX_PMR_Status. HasQueryFilter on org_id. | §12, §27 M6 | material | A30-P3-01 | 3 | T-PR03 |
| A30-P3-03 | Create SupplyRequirements Table (Migration #7) | Create material.SupplyRequirements: supply_requirement_id BIGINT PK IDENTITY, org_id, sr_number NVARCHAR(30) UNIQUE, pmr_id FK, production_order_id FK, product_id FK, required_qty DECIMAL(18,4), fulfilled_qty DECIMAL(18,4) DEFAULT 0, supply_method NVARCHAR(20) (Purchase, Manufacture, Transfer), status NVARCHAR(20) DEFAULT 'Open' (Open, PartiallyFulfilled, Fulfilled, Cancelled), linked_po_id BIGINT NULL FK procurement.PurchaseOrders, linked_production_order_id BIGINT NULL FK (child PO for Manufacture), linked_transfer_id BIGINT NULL, required_by_date DATE, warehouse_id FK, trace_id UNIQUEIDENTIFIER, priority INT, notes, is_deleted BIT DEFAULT 0, created_at, updated_at. Indexes: IX_SR_PMR, IX_SR_Status, IX_SR_LinkedPO. HasQueryFilter on org_id. | §13, §27 M7 | material | A30-P3-02 | 3 | T-SR01 |
| A30-P3-04 | Create MaterialIssues Table (Migration #14) | Create material.MaterialIssues: material_issue_id BIGINT PK IDENTITY, org_id, mi_number NVARCHAR(30) UNIQUE, production_order_id FK, issue_type NVARCHAR(20) (Standard, Additional, Return, Scrap, Substitution), issued_by BIGINT FK, issued_at DATETIMEOFFSET, warehouse_id FK, status NVARCHAR(20) (Draft, Confirmed, Reversed), notes, trace_id, is_deleted BIT DEFAULT 0, created_at, updated_at. Create material.MaterialIssueLines: mi_line_id BIGINT PK IDENTITY, org_id, material_issue_id FK, pmr_id FK NULL, product_id FK, batch_number NVARCHAR(50) NULL, quantity DECIMAL(18,4), uom, warehouse_location_id BIGINT NULL, is_deleted BIT DEFAULT 0. HasQueryFilter on org_id. | §16, §27 M14 | material | A30-P3-02 | 3 | T-PR05 |
| A30-P3-05 | ProductionOrder Entity & EF Configuration | C# entity: ProductionOrder with ProductionOrderStatus enum (9 values). Relationships: Product, BOM, Warehouse, PMRs (collection), SupplyRequirements (collection), MaterialIssues (collection), ParentProductionOrder (self-ref). EF config: HasQueryFilter, RowVersion concurrency. AutoMapper profiles: ProductionOrderDto, ProductionOrderDetailDto, CreateProductionOrderDto. FluentValidation: product must have supply_method=Manufacture, BOM must be Active for the product. | §11 | material | A30-P3-01, A30-P3-02, A30-P3-03, A30-P3-04 | 6 | T-PR01, T-PR02 |
| A30-P3-06 | ProductionOrder CRUD Service | IProductionOrderService: Create (auto-generate po_number, status=Draft, auto-select Active BOM for product, generate trace_id, set production_warehouse from product.default_production_warehouse_id or param), GetById (include PMRs, SRs, MIs), GetList (filter by status, product, date range, warehouse), Update (Draft only), Cancel (Draft/Planned only, releases allocations). State machine validation: all transitions validated per §11 state diagram. | §11, §28.3 | material | A30-P3-05 | 8 | T-PR01, T-PR02 |
| A30-P3-07 | BOM Explosion Service (Plan/Release) | IBOMExplosionService: ExplodeBOM(productionOrderId) — transition Draft→Planned. Reads Active BOM for the product, creates PMR for each BOM line. Calculation: gross_required_qty = (bom_line.quantity / bom.base_quantity) * po.planned_qty * (1 + scrap_allowance_percent/100). For chained manufacturing: if component is FinishedGood/SemiFinished with supply_method=Manufacture, flags PMR for supply_method=Manufacture. Sets PMR warehouse_id from production order. Calculates shortage_qty = gross_required_qty - available_stock. | §12, §12.2, BR-PR03 | material, inventory | A30-P3-06, A30-P2-04 | 8 | T-PR03, T-PR04, T-CM03 |
| A30-P3-08 | Material Readiness Calculation Service | IMaterialReadinessService: CalculateReadiness(productionOrderId) — checks all PMRs: if all fully issued → Ready, if any shortage → MaterialPending, if partial → PartiallyIssued. Queries IAllocationEngine.GetAvailabilityAsync() for each component. Updates PMR status and shortage_qty. Auto-transitions PO status: Planned→MaterialPending (if shortages) or Planned→Ready (if all available). Recalculates on each Material Issue or GRN event. | §11.3, BR-PR04 | material, inventory | A30-P3-07, A30-P1-10 | 8 | T-PR04, T-PR06 |
| A30-P3-09 | Supply Requirement Engine | ISupplyRequirementEngine: ProcessShortages(productionOrderId) — for each PMR with shortage_qty > 0: if component.supply_method == Purchase → create SR with supply_method=Purchase, auto-create PO via existing procurement service (linked_po_id, trace_id propagation). If component.supply_method == Manufacture → create SR with supply_method=Manufacture, auto-create child Production Order (linked_production_order_id, parent_production_order_id = current PO). If Transfer → create SR with supply_method=Transfer. Emit SupplyRequirementCreatedEvent via MediatR. | §13, BR-S01–S07 | material, procurement | A30-P3-08 | 12 | T-SR01, T-SR02, T-SR03, T-SR04, T-SR05, T-CM03 |
| A30-P3-10 | PMR & SupplyRequirement Entities + EF Config | C# entities: ProductionMaterialRequirement with PMRStatus enum, SupplyRequirement with SRStatus enum and SupplyMethod enum. EF config: relationships, HasQueryFilter. AutoMapper profiles for all DTOs. FluentValidation rules. | §12, §13 | material | A30-P3-05 | 4 | T-PR03, T-SR01 |
| A30-P3-11 | Material Issue Service | IMaterialIssueService: Create(productionOrderId, lines[]) — validates PO status (Ready or InProgress), creates MI with mi_number via doc sequences, creates MI lines. Confirm(materialIssueId) — deducts inventory via existing stock movement pattern (MovementType=MATERIAL_ISSUE), updates PMR.issued_qty, updates PMR status. Handles 5 issue types: Standard (planned), Additional (unplanned extra), Return (back to warehouse, negative qty), Scrap (write-off), Substitution (different component). Return(materialIssueId) — creates reverse MI with issue_type=Return. | §16, BR-PR05 | material, inventory | A30-P3-10, A30-P1-13 | 8 | T-PR05, T-PR07 |
| A30-P3-12 | Production Execution Service | IProductionExecutionService: Start(productionOrderId) — validates status=Ready, transitions to InProgress, records actual_start_date, started_by. ReportOutput(productionOrderId, completedQty) — updates completed_qty (can be called incrementally). Transition to QualityInspection when output reported. Complete(productionOrderId) — validates all material issued, output reported; transitions to Completed, records actual_end_date. Business rules: cannot start if MaterialPending; over-production validation (completed_qty vs planned_qty with configurable tolerance). | §17, BR-PR06, BR-PR07 | material | A30-P3-11 | 4 | T-PR08, T-PR09, T-PR10 |
| A30-P3-13 | Production Order API Endpoints | ProductionOrderController: POST /api/production-orders (create), GET /api/production-orders (list), GET /api/production-orders/{id} (detail + PMRs + SRs + MIs), PUT /api/production-orders/{id} (update Draft), POST /api/production-orders/{id}/plan (BOM explosion), POST /api/production-orders/{id}/start, POST /api/production-orders/{id}/report-output, POST /api/production-orders/{id}/complete, POST /api/production-orders/{id}/cancel, GET /api/production-orders/{id}/readiness, GET /api/production-orders/{id}/shortages. | §28.3 | material | A30-P3-12 | 5 | T-PR01, T-PR02 |
| A30-P3-14 | Material Issue API Endpoints | MaterialIssueController: POST /api/material-issues (create), GET /api/material-issues?productionOrderId (list by PO), GET /api/material-issues/{id}, POST /api/material-issues/{id}/confirm, POST /api/material-issues/{id}/return. | §28.4 | material | A30-P3-11 | 3 | T-PR05 |
| A30-P3-15 | Supply Requirement API Endpoints | SupplyRequirementController: GET /api/supply-requirements (list with filters), GET /api/supply-requirements/{id}, POST /api/supply-requirements/{id}/cancel, GET /api/supply-requirements/production-order/{poId}, GET /api/supply-requirements/{id}/linked-documents (returns linked PO or child Production Order details). | §28.7 | material | A30-P3-09 | 3 | T-SR01 |
| A30-P3-16 | Production Order UI — List, Create & Detail | React: Production Order list page with status filters, product filter, date range, warehouse filter. Create form: product selector (supply_method=Manufacture), auto-loads Active BOM, planned qty, dates, warehouse. Detail page tabs: Overview (status, dates, qty), Material Requirements (PMR table with shortage highlighting), Supply Requirements (SR list with linked PO/child PO links), Material Issues (MI list), Timeline. | §29.3 | — | A30-P3-13 | 8 | — |
| A30-P3-17 | Production Order UI — Execution & Shortage Dashboard | React: Execution panel (Plan→Start→Report Output→Complete buttons with status guards). Material readiness gauge (% of PMRs fulfilled). Shortage dashboard: all PMRs with shortage_qty > 0, grouped by severity (critical/non-critical), supply requirement status. Material Issue dialog: component selector, qty, batch, issue type dropdown. | §29.3 | — | A30-P3-13, A30-P3-14 | 6 | — |
| A30-P3-18 | Production Core Unit & Integration Tests | Test: Production Order CRUD and state machine (all 9 statuses), BOM explosion with scrap calculation, PMR shortage detection, material readiness transitions, Supply Requirement creation for Purchase/Manufacture/Transfer, auto-PO creation from SR, child Production Order creation (chained mfg), Material Issue confirm + inventory deduction, production execution lifecycle (Start→ReportOutput→Complete), over-production validation, concurrent production order updates (RowVersion), multi-tenant isolation. | §36.2, §36.3 | material, inventory | A30-P3-13, A30-P3-14, A30-P3-15 | 12 | T-PR01–T-PR10, T-SR01–T-SR06 |

# 6. Phase 4 — Quality, FGR, Production Ledger & Integration

Priority: P1 — High | Estimated: 144 Hours (18 Days) | FSD Sections: §10, §18–19A, §20, §27 M12–M17

Quality Inspection, Finished Goods Receipt, Production Ledger (double-entry via MediatR), Sales Fulfillment Requirements, and delivery integration. This phase closes the production loop and connects manufacturing output to sales demand.

| Task ID | Task Title | Description | FSD Ref | Schema(s) | Depends On | Est. Hours | Test IDs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A30-P4-01 | Create QualityInspections Table (Migration #12) | Create material.QualityInspections: qi_id BIGINT PK IDENTITY, org_id, qi_number NVARCHAR(30) UNIQUE, production_order_id FK, inspected_qty DECIMAL(18,4), accepted_qty DECIMAL(18,4), rejected_qty DECIMAL(18,4) DEFAULT 0, hold_qty DECIMAL(18,4) DEFAULT 0, rework_qty DECIMAL(18,4) DEFAULT 0, inspector_id BIGINT FK, inspection_date DATETIMEOFFSET, status NVARCHAR(20) (Pending, InProgress, Completed), notes NVARCHAR(1000), is_deleted BIT DEFAULT 0, created_at, updated_at. Create material.QualityInspectionLines: qi_line_id BIGINT PK IDENTITY, org_id, qi_id FK, line_number INT, sample_size INT, defect_count INT, decision NVARCHAR(20) (Passed, Rejected, Hold, Rework), defect_type NVARCHAR(100) NULL, defect_description NVARCHAR(500) NULL, inspected_qty DECIMAL(18,4), accepted_qty DECIMAL(18,4), rejected_qty DECIMAL(18,4) DEFAULT 0. HasQueryFilter on org_id. | §18, §27 M12 | material | A30-P3-01 | 3 | T-QF01 |
| A30-P4-02 | Create FinishedGoodsReceipts Table (Migration #13) | Create material.FinishedGoodsReceipts: fgr_id BIGINT PK IDENTITY, org_id, fgr_number NVARCHAR(30) UNIQUE, production_order_id FK, qi_id FK NULL, received_qty DECIMAL(18,4), warehouse_id FK, received_by BIGINT FK, received_at DATETIMEOFFSET, batch_number NVARCHAR(50) NULL, status NVARCHAR(20) (Draft, Confirmed, Reversed), notes NVARCHAR(500), trace_id UNIQUEIDENTIFIER, is_deleted BIT DEFAULT 0, created_at, updated_at. Create material.FinishedGoodsReceiptLines: fgr_line_id BIGINT PK IDENTITY, org_id, fgr_id FK, product_id FK, quantity DECIMAL(18,4), uom NVARCHAR(10), warehouse_location_id BIGINT NULL, batch_number NVARCHAR(50) NULL, unit_cost DECIMAL(18,4). HasQueryFilter on org_id. | §19, §27 M13 | material | A30-P3-01, A30-P4-01 | 3 | T-QF06 |
| A30-P4-03 | Create ProductionLedgerEntries Table (Migration #14A) | Create material.ProductionLedgerEntries: entry_id BIGINT PK IDENTITY, org_id, production_order_id FK, entry_type NVARCHAR(20) (MaterialIssue, FGR, Scrap, Return), entry_date DATETIMEOFFSET, debit_credit NVARCHAR(10) (Debit, Credit), product_id FK, quantity DECIMAL(18,4), uom NVARCHAR(10), unit_cost DECIMAL(18,4) DEFAULT 0, total_cost DECIMAL(18,4) DEFAULT 0, warehouse_id FK, batch_number NVARCHAR(50) NULL, reference_type NVARCHAR(30), reference_id BIGINT, reference_number NVARCHAR(30), movement_type NVARCHAR(30), narration NVARCHAR(500), created_by BIGINT, is_deleted BIT DEFAULT 0, created_at DATETIMEOFFSET. Indexes: IX_Ledger_PO, IX_Ledger_Product, IX_Ledger_Date. HasQueryFilter on org_id. IMMUTABLE — no UPDATE/DELETE on entries (append-only). | §19A, §27 M14A | material | A30-P3-01, A30-P3-04, A30-P4-02 | 3 | T-PL01 |
| A30-P4-04 | QualityInspection Entity, Service & Workflow | IQualityInspectionService: Create(productionOrderId, inspectedQty) — auto-generate qi_number, status=Pending. AddLine(qiId, decision, qty, defects) — records Passed/Rejected/Hold/Rework per inspection line. Complete(qiId) — validates sum of line decisions = inspected_qty, calculates accepted_qty/rejected_qty/hold_qty/rework_qty totals, transitions to Completed. On complete: update Production Order rejected_qty and scrapped_qty. Emit QICompletedEvent (MediatR) for Production Ledger scrap entries. Handle 4 decisions: Passed → eligible for FGR, Rejected → scrapped, Hold → quarantined, Rework → return to production. | §18, BR-PR06 | material | A30-P4-01, A30-P3-05 | 8 | T-QF01, T-QF02, T-QF03, T-QF04, T-QF05 |
| A30-P4-05 | Finished Goods Receipt Service | IFGRService: Create(productionOrderId, qiId, receivedQty, warehouseId) — validates received_qty <= qi.accepted_qty, auto-generate fgr_number, status=Draft, copy trace_id from PO. Confirm(fgrId) — 9-step processing: (1) validate Draft status, (2) create stock_transaction with MovementType=FINISHED_GOODS_RECEIPT, (3) increase stock_balance.on_hand_qty, (4) create FGR ledger entry, (5) update PO.completed_qty, (6) emit FGRConfirmedEvent (MediatR for Production Ledger credit entry), (7) trigger IAllocationEngine to allocate new FG stock to competing demands, (8) if PO.completed_qty >= PO.planned_qty → transition PO to Completed, (9) emit DocumentTimeline event. All in SERIALIZABLE transaction. | §19, §19.3 | material, inventory | A30-P4-02, A30-P4-04, A30-P1-10, A30-P1-13 | 10 | T-QF06, T-QF07, T-QF08 |
| A30-P4-06 | Production Ledger Entity & Service | IProductionLedgerService: AppendEntry(productionOrderId, entryType, debitCredit, productId, qty, unitCost, warehouseId, reference) — creates immutable ledger entry. GetLedger(productionOrderId) — returns all entries in chronological order. GetSummary(productionOrderId) — returns total debits (materials consumed + scrap) and credits (FG produced + returns), net balance. Service is called ONLY by MediatR event handlers, never directly by API controllers. | §19A, BR-L01–L07 | material | A30-P4-03 | 6 | T-PL01, T-PL02, T-PL03, T-PL04, T-PL05 |
| A30-P4-07 | Production Ledger MediatR Event Handlers | Four event handlers: (1) MaterialIssuedEventHandler → creates Debit entries for each MI line (materials consumed), (2) FGRConfirmedEventHandler → creates Credit entry for finished goods produced, (3) QIRejectedEventHandler → creates Debit entry for scrap (rejected qty with movement_type=PRODUCTION_SCRAP), (4) MaterialReturnedEventHandler → creates Credit entry to offset original debit (material returned to warehouse). All handlers call IProductionLedgerService.AppendEntry(). Events emitted by respective services (MI, FGR, QI). | §19A.3, §19A.4 | material | A30-P4-06, A30-P3-11, A30-P4-05, A30-P4-04 | 6 | T-PL01, T-PL02, T-PL03, T-PL04, T-PL06 |
| A30-P4-08 | Production Ledger API Endpoints | ProductionLedgerController: GET /api/production-orders/{id}/ledger (paginated entries with filters by entry_type, date range, product), GET /api/production-orders/{id}/ledger/summary (total debits, credits, balance), GET /api/production-orders/{id}/ledger/by-product (grouped by product), GET /api/production-orders/{id}/ledger/export?format=excel¦pdf, GET /api/production-ledger/across-orders?productId&dateRange (cross-PO ledger view). | §19A.5, §28.9 | material | A30-P4-07 | 4 | T-PL07, T-PL08 |
| A30-P4-09 | Create FulfillmentRequirements Table (Migration #15) | Create demand.FulfillmentRequirements: fulfillment_requirement_id BIGINT PK IDENTITY, org_id, sale_order_id FK, sale_order_line_id FK, variant_id FK, required_qty DECIMAL(18,4), allocated_qty DECIMAL(18,4) DEFAULT 0, fulfilled_qty DECIMAL(18,4) DEFAULT 0, fulfillment_method NVARCHAR(20) (InStock, Manufacture, Purchase, Split), production_order_id BIGINT NULL FK, purchase_order_id BIGINT NULL FK, status NVARCHAR(20) (Pending, Allocated, PartiallyFulfilled, Fulfilled, Cancelled), priority INT, required_by_date DATE, trace_id UNIQUEIDENTIFIER, is_deleted BIT DEFAULT 0, created_at, updated_at. HasQueryFilter on org_id. | §10.2, §27 M15 | demand | — | 2 | — |
| A30-P4-10 | Extend SaleOrderLines for Fulfillment (Migration #16) | Add columns to demand.SaleOrderLines: fulfillment_method NVARCHAR(20) NULL, production_order_id BIGINT NULL FK, allocated_qty DECIMAL(18,4) DEFAULT 0, manufacturing_status NVARCHAR(20) NULL, expected_completion_date DATE NULL. All nullable additions — no impact on existing SO data. | §10.1, §27 M16 | demand | A30-P4-09 | 2 | — |
| A30-P4-11 | FulfillmentRequirement Service | IFulfillmentRequirementService: CreateFromSaleOrder(saleOrderId) — for each SO line, determine fulfillment_method: if product.supply_method=Manufacture → Manufacture, if sufficient stock → InStock, if partially available → Split, else → Purchase. Create FR records. For Manufacture method: auto-create Production Order linked to SO line. For InStock: trigger IAllocationEngine.AllocateForDemandAsync(SALES_ORDER, soLineId). Propagate trace_id from SO. | §10, §20 | demand, material, inventory | A30-P4-09, A30-P4-10, A30-P3-06, A30-P1-10 | 8 | T-CM04 |
| A30-P4-12 | Post-FGR Allocation Flow | On FGRConfirmedEvent: IAllocationEngine checks pending FulfillmentRequirements with fulfillment_method=Manufacture for the produced product. Allocates FG stock to highest-priority Sales Order demand. Updates FR.allocated_qty and status. If all FR for a SO are Fulfilled → update SO line status. Handles competing Sales Orders: priority-based allocation per AllocationRules. | §19.3, §20 | inventory, demand | A30-P4-05, A30-P4-11 | 6 | T-QF07, T-QF08, T-AL08 |
| A30-P4-13 | GRN → Allocation Engine → PMR Readiness Integration | Extend existing GRN approval flow: after GRN approved for a PO that is linked to a Supply Requirement (sr.linked_po_id), update SR.fulfilled_qty and status. Then trigger IMaterialReadinessService.Recalculate(productionOrderId) to re-evaluate PMR shortages. If all shortages resolved → auto-transition PO status MaterialPending→Ready. Emit ReadinessChangedEvent. | §15, §18 | procurement, material, inventory | A30-P3-08, A30-P1-11 | 6 | T-SR05, T-AL05 |
| A30-P4-14 | Add PRODUCTION to DeliverySourceType (Migration #17) | Extend existing DeliverySourceType enum in logistics schema: add PRODUCTION value. Enables delivery_orders with from_source_type=PRODUCTION for finished goods delivery from production warehouse to customer/storage. | §27 M17 | logistics | — | 1 | — |
| A30-P4-15 | Delivery Integration for Production Output | Extend DeliveryOrderService.CreateFromSource: add case for PRODUCTION source type — creates delivery order from FGR, linking production_order_id, trace_id. Sets from_warehouse from PO.production_warehouse_id. Reuses existing pick/pack/goods-issue/deliver flow. | §20 | logistics, material | A30-P4-14, A30-P4-05 | 4 | — |
| A30-P4-16 | QI API Endpoints | QualityInspectionController: POST /api/quality-inspections (create from PO), GET /api/quality-inspections?productionOrderId, GET /api/quality-inspections/{id}, POST /api/quality-inspections/{id}/lines (add inspection line), POST /api/quality-inspections/{id}/complete. | §28.5 | material | A30-P4-04 | 3 | T-QF01 |
| A30-P4-17 | FGR API Endpoints | FGRController: POST /api/finished-goods-receipts (create from PO + QI), GET /api/finished-goods-receipts?productionOrderId, POST /api/finished-goods-receipts/{id}/confirm. | §28.6 | material | A30-P4-05 | 2 | T-QF06 |
| A30-P4-18 | QI & FGR UI | React: Quality Inspection form within Production Order detail — inspector selects PO, enters inspected qty, adds inspection lines with Pass/Reject/Hold/Rework decisions. QI summary with acceptance rate. FGR form: auto-populated from QI accepted qty, warehouse selector, batch number input. FGR confirmation dialog with inventory impact preview. | §29.3 | — | A30-P4-16, A30-P4-17 | 6 | — |
| A30-P4-19 | Production Ledger UI | React: Production Ledger tab within Production Order detail page. Debit/Credit entry table with color coding (debit=red, credit=green). Summary panel showing total materials consumed, FG produced, scrap, returns, net balance. Filter by entry_type, date range, product. Export to Excel/PDF buttons. Cross-production-order ledger view page with product and date filters. | §29.5 | — | A30-P4-08 | 6 | — |
| A30-P4-20 | Allocation Engine UI Extensions | React: Allocation dashboard showing active allocations by demand type (pie chart). Allocation history table with status badges. Manual allocation form for MANUAL demand type. Availability checker: select variant + warehouse → shows available/allocated/total. Demand queue: ordered list of pending allocations by priority. | §29.4 | — | A30-P1-17 | 4 | — |
| A30-P4-21 | Phase 4 Integration Tests | End-to-end workflow tests: (1) SO → FR → Production Order → BOM Explosion → PMR → SR → PO creation → GRN → PMR readiness → Material Issue → Start Production → QI → FGR → Allocation → SO Fulfilled. (2) Chained manufacturing: 3-level chain (Raw→Semi→FG→Assembly) with correct dependency ordering. (3) Production Ledger verification: debit entries from MI match credit entries from FGR + scrap from QI. (4) Concurrent FGR allocation to competing SOs. (5) Multi-tenant isolation across all entities. | §36 | all | A30-P4-07, A30-P4-12, A30-P4-13, A30-P4-15 | 12 | T-CM04, T-CM05, T-CM06, T-PL05, T-PL06, T-QF07, T-QF08 |

# 7. Phase 5 — Polish & Hardening

Priority: P2–P3 | Estimated: 64 Hours (8 Days) | FSD Sections: §30–31, §38, §32, §40

Notifications, all 28 reports (17 standard + 8 production ledger + 3 chained manufacturing), DocumentTimeline integration, concurrency stress testing, and UAT preparation.

| Task ID | Task Title | Description | FSD Ref | Schema(s) | Depends On | Est. Hours | Test IDs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A30-P5-01 | Manufacturing Notifications (Hangfire) | Implement 10 notification events via existing Hangfire + auth.Notifications pattern: (1) ProductionOrderCreated, (2) MaterialShortageAlert, (3) ProductionOrderReady, (4) QualityInspectionRequired, (5) QualityInspectionCompleted, (6) FGRCompleted, (7) SupplyRequirementCreated, (8) AllocationCompleted, (9) ProductionOrderCompleted, (10) ChainedPOCreated. Each emits via Hangfire BackgroundJob.Enqueue with org_id parameter. Notification recipients from Permission Claims. | §30 | auth, hangfire | A30-P3-12, A30-P4-07 | 6 | — |
| A30-P5-02 | Reports R1–R5: Production Order Reports | 5 reports: (R1) Production Order Register — all POs with status, product, dates, qty. (R2) Production Schedule — Gantt-style timeline of planned vs actual dates. (R3) Material Requirement Report — PMR shortage summary across all active POs. (R4) Production Efficiency — planned vs actual qty, yield %, scrap %. (R5) WIP Report — in-progress POs with material consumed vs output. All with date range, product, warehouse, status filters. PDF (QuestPDF) + Excel export. | §31 R1–R5 | reports | A30-P3-13 | 5 | — |
| A30-P5-03 | Reports R6–R10: Quality & Supply Reports | 5 reports: (R6) Quality Inspection Summary — acceptance/rejection rates by product, inspector, period. (R7) Scrap Analysis — scrap qty/cost by product, defect type, production order. (R8) Supply Requirement Status — open SRs with fulfillment progress. (R9) Supplier Performance (Manufacturing) — PO fulfillment timeliness for production-linked POs. (R10) BOM Cost Analysis — BOM cost breakdown by component, cost variance from standard. All with filters and PDF+Excel export. | §31 R6–R10 | reports | A30-P4-16, A30-P3-15 | 5 | — |
| A30-P5-04 | Reports R11–R17: Allocation & Inventory Reports | 7 reports: (R11) Allocation Summary — allocations by demand type, status, variant. (R12) Demand vs Supply — comparison of total demand vs available supply per product. (R13) Stock Availability (Manufacturing) — available stock excluding allocated qty. (R14) Material Issue Register — all MIs with product, qty, warehouse, PO. (R15) FGR Register — all FGRs with product, qty, batch, warehouse. (R16) Production Order Completion — completed POs with cycle time analysis. (R17) Warehouse Utilization (Production) — production warehouse stock levels and throughput. PDF+Excel export. | §31 R11–R17 | reports | A30-P3-14, A30-P4-17, A30-P1-17 | 7 | — |
| A30-P5-05 | Reports R18–R25: Production Ledger Reports | 8 reports: (R18) Production Ledger Detail — per PO, all debit/credit entries with narration. (R19) Production Ledger Summary — per PO, total debits vs credits. (R20) Material Consumption Report — materials consumed across POs by product, period. (R21) Production Cost Variance — actual material cost vs BOM standard cost per PO. (R22) Scrap Cost Report — scrap value by product, PO, period. (R23) Production Profitability — FG value vs total material + scrap cost. (R24) Ledger Reconciliation — validates debit-credit balance per PO. (R25) Cross-Order Ledger — product movement across all POs for a period. All with PDF+Excel export. | §31 R18–R25 | reports | A30-P4-08 | 6 | T-PL08 |
| A30-P5-06 | Reports R26–R28: Chained Manufacturing Reports | 3 reports: (R26) Chained Manufacturing Dependency Tree — visual tree of parent-child PO relationships. (R27) Multi-Stage Production Status — status of all POs in a chain with completion %. (R28) Chained Manufacturing Cycle Time — total cycle time from raw material to final assembly. PDF+Excel export. | §31 R26–R28 | reports | A30-P3-09, A30-P4-21 | 3 | — |
| A30-P5-07 | DocumentTimeline Integration | Extend existing DocumentTimeline/trace_id pattern: add event types for manufacturing lifecycle — BOM_ACTIVATED, PRODUCTION_ORDER_CREATED, PRODUCTION_ORDER_PLANNED, MATERIAL_ISSUED, PRODUCTION_STARTED, QI_COMPLETED, FGR_CONFIRMED, PRODUCTION_COMPLETED, SUPPLY_REQUIREMENT_CREATED, ALLOCATION_COMPLETED. All written via Hangfire BackgroundJob.Enqueue (non-blocking). trace_id propagated from SO through FR→PO→SR→MI→QI→FGR. | §38 | workflow | A30-P3-12, A30-P4-07 | 6 | T-CM05 |
| A30-P5-08 | Concurrency Stress Testing | Test concurrent scenarios: (1) Two Sales Orders competing for same FGR — only one gets allocated. (2) Concurrent BOM explosion for same product — each gets own PMRs. (3) Concurrent Material Issue against same stock — one succeeds, other gets concurrency exception + retry. (4) Concurrent FGR confirm — RowVersion prevents double inventory credit. (5) Allocation Engine under 50 concurrent requests — SERIALIZABLE isolation prevents overselling. Performance target: allocation decision < 500ms at P99. | §32 | inventory, material | A30-P4-21 | 6 | T-AL07 |
| A30-P5-09 | Reports Dashboard Frontend | React: Manufacturing Reports dashboard organized by category (Production, Quality, Supply, Allocation, Ledger, Chained Mfg). Filter controls per report. PDF download and Excel export buttons. Summary cards showing key metrics: active POs, open shortages, allocation rate, scrap rate. | §29.3 | — | A30-P5-06 | 4 | — |
| A30-P5-10 | UAT Preparation & Test Data Setup | Create UAT test data: 5 products (RawMaterial, Component, SemiFinished, FinishedGood, FinalAssembly), 3 multi-level BOMs, sample inventory. Write UAT scripts: (1) Basic manufacturing cycle, (2) Chained 3-level manufacturing, (3) Quality inspection with partial rejection, (4) Sales Order → Production → Fulfillment, (5) Concurrent allocation stress test. Document test procedures for business users. | §40 | all | A30-P5-08 | 5 | All |

# 8. Dependency Graph

Critical path is highlighted. Tasks within a phase can be parallelized where dependencies allow.

Phase 1: Foundation — Product Catalog + Allocation Engine (P0, 9 days)

TRACK A — Product Catalog:

A30-P1-01 → A30-P1-02 → A30-P1-03 → A30-P1-04 → A30-P1-05

TRACK B — Allocation Engine (parallel with Track A):

A30-P1-06 → A30-P1-07 → A30-P1-08 → A30-P1-09 → A30-P1-10 → A30-P1-11 → A30-P1-16

└→ A30-P1-17 (parallel)

TRACK C — Infrastructure (independent, parallel):

A30-P1-12, A30-P1-13, A30-P1-14, A30-P1-15 (all independent)

A30-P1-18 (after A30-P1-05 + A30-P1-17)

Phase 2: BOM Management (P0, 13 days) — starts after A30-P1-01

A30-P2-01 → A30-P2-02 → A30-P2-03 → A30-P2-04 → A30-P2-05 → A30-P2-09 → A30-P2-12

└→ A30-P2-06 (parallel)

└→ A30-P2-07 → A30-P2-08 (parallel)

A30-P2-10 → A30-P2-11 (after A30-P2-09)

Phase 3: Production Core (P0, 19 days) — starts after P1 + P2

MIGRATIONS (parallel, start of phase):

A30-P3-01 → A30-P3-02 → A30-P3-03 → A30-P3-04

ENTITIES + SERVICES:

A30-P3-05 → A30-P3-06 → A30-P3-07 → A30-P3-08 → A30-P3-09

└→ A30-P3-10 → A30-P3-11 → A30-P3-12 → A30-P3-13

APIS (after services):

A30-P3-13, A30-P3-14, A30-P3-15 (parallel after respective services)

UI: A30-P3-16 → A30-P3-17 (after A30-P3-13)

TESTS: A30-P3-18 (after all Phase 3 APIs)

Phase 4: Quality, FGR, Ledger & Integration (P1, 18 days) — starts after P3

TRACK A — Quality + FGR:

A30-P4-01 → A30-P4-04 → A30-P4-16 (QI API)

A30-P4-02 → A30-P4-05 → A30-P4-17 (FGR API)

A30-P4-18 (after P4-16 + P4-17)

TRACK B — Production Ledger (parallel):

A30-P4-03 → A30-P4-06 → A30-P4-07 → A30-P4-08 → A30-P4-19

TRACK C — Fulfillment + Integration (parallel):

A30-P4-09 → A30-P4-10 → A30-P4-11 → A30-P4-12

A30-P4-13 (GRN integration, after P3-08 + P1-11)

A30-P4-14 → A30-P4-15 (Delivery integration)

A30-P4-20 (Allocation UI, after P1-17)

A30-P4-21 (Integration tests, after all Phase 4 tracks)

Phase 5: Polish & Hardening (P2-P3, 8 days) — starts progressively

A30-P5-01 (Notifications, after P3 + P4)

A30-P5-02..06 (Reports, after respective data phases)

A30-P5-07 (Timeline, after P3 + P4)

A30-P5-08 (Concurrency, after P4-21)

A30-P5-09 (Dashboard, after P5-06)

A30-P5-10 (UAT, after P5-08)

# 9. Effort Summary by Phase

| Phase | Title | Tasks | Hours | Days | Priority |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | Foundation (Product Catalog + Allocation Engine) | 18 | 72 | 9.0 | P0 |
| Phase 2 | BOM Management | 12 | 104 | 13.0 | P0 |
| Phase 3 | Production Core | 18 | 152 | 19.0 | P0 |
| Phase 4 | Quality, FGR, Production Ledger & Integration | 21 | 144 | 18.0 | P1 |
| Phase 5 | Polish & Hardening | 10 | 64 | 8.0 | P2–P3 |
|  | TOTAL | 79 | 536 | 67.0 |  |

Note: Grand total of 67 dev days accounts for 95 individual tasks including sub-tasks within phases. FSD estimates 65 days — the 2-day variance reflects additional Production Ledger MediatR event handler complexity and chained manufacturing edge cases identified during task decomposition.

## Effort by Work Type

| Work Type | Approximate Hours | % of Total |
| --- | --- | --- |
| Migrations (EF Core, 20 scripts) | 48 | 9% |
| Entities & EF Config | 40 | 7% |
| Services & Business Logic | 158 | 29% |
| API Controllers | 33 | 6% |
| Integration (Extend Existing) | 30 | 6% |
| MediatR Event Handlers | 12 | 2% |
| Frontend (React) | 54 | 10% |
| Unit & Integration Tests | 52 | 10% |
| Reports (28 total) & PDFs | 26 | 5% |
| Hangfire Jobs & Notifications | 12 | 2% |
| Concurrency & UAT | 11 | 2% |
| Infrastructure (Seeds, Sequences, Permissions) | 8 | 1% |
| DocumentTimeline Integration | 6 | 1% |
| BOM Workflow & Versioning | 22 | 4% |
| Allocation Engine Core | 24 | 4% |

## Key Metrics

| Metric | Value |
| --- | --- |
| Total Tasks | 79 (95 including sub-tasks) |
| New Database Tables | 15 |
| Modified Tables | 6 |
| New Migrations | 20 |
| API Endpoints | ~48 |
| MediatR Event Handlers | 4 (Production Ledger) |
| Reports | 28 (17 standard + 8 ledger + 3 chained mfg) |
| UI Screens | ~28 (Product + BOM + PO + QI/FGR + Ledger + Allocation) |
| Test Scenarios | 57 (T-PB, T-PR, T-SR, T-AL, T-CM, T-PL, T-QF) |
| Business Rules | ~38 (BR-P, BR-B, BR-PR, BR-A, BR-S, BR-L) |
| Notification Events | 10 |
| Schemas Affected | 8 (lookups, material, inventory, demand, procurement, logistics, auth, workflow) |

# 10. Risk Register

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Allocation Engine SERIALIZABLE transactions cause deadlocks under concurrent load | High | Medium | Implement retry with exponential backoff on DbUpdateConcurrencyException. RowVersion ensures optimistic concurrency. Stress test with 50+ concurrent allocations. Set transaction timeout to 5s. |
| R2 | Chained manufacturing circular dependency (Product A → B → C → A) | High | Low | BOM circular reference detection prevents this at BOM creation. Max depth check (10 levels). Recursive CTE guard in SQL queries. |
| R3 | Production Ledger event handlers fail silently, causing debit/credit mismatch | High | Low | MediatR pipeline logging. Ledger reconciliation report (R24) runs daily. Alert on debit-credit imbalance > 0.01. Hangfire retry for failed event handlers. |
| R4 | BOM explosion for large BOMs (100+ lines) causes timeout | Medium | Medium | Batch PMR creation. Set command timeout for explosion queries. Async BOM explosion via Hangfire for > 50 lines. Progress indicator in UI. |
| R5 | Supply Requirement Engine auto-creates POs that conflict with existing procurement workflow | Medium | Medium | Auto-created POs start in Draft status. Supply team reviews before approval. Clear source=PRODUCTION marker on PO. Email notification on auto-PO creation. |
| R6 | Existing IStockReservationService conflicts with new AllocationEngine | Medium | Low | Both systems coexist: stock_reservations for immediate hold, AllocationRecords for demand-based allocation. Clear documentation on when to use each. No cross-system dependency. |
| R7 | Multi-tenant isolation breach in chained manufacturing (child PO referencing parent PO in different org) | Critical | Very Low | HasQueryFilter on ALL 15 new tables. Parent-child PO validation: parent_production_order_id must have same org_id. Integration test verifies cross-tenant access blocked. |
| R8 | FGR inventory credit without QI creates quality risk | Medium | Low | FGR validation: if PO has QI records, FGR.received_qty <= QI.accepted_qty. Config option to mandate QI before FGR. Warning in UI if QI skipped. |
| R9 | 28 reports cause significant development time overrun | Medium | Medium | Reports are P3 priority — can be deferred to post-launch. Implement in batches (5 per sprint). Reuse QuestPDF templates. Report parameters standardized across all reports. |
| R10 | Migration #2 (UpdateExistingProductDefaults) fails on large product tables | Low | Low | Batch UPDATE in chunks of 1000 rows. Include WHERE product_type IS NULL guard. Idempotent — safe to re-run. |

# 11. Migration Script Execution Order

Execute in sequence. Each migration is independently revertible with dotnet ef database update <previous>.

| # | Migration Name | Phase | Schema(s) | Description | Depends On |
| --- | --- | --- | --- | --- | --- |
| M1 | AddProductTypeAndSupplyMethod | P1 | lookups | Add product_type, supply_method, manufacturing flags to Products | None |
| M2 | UpdateExistingProductDefaults | P1 | lookups | Set all existing products to StockItem/Purchase defaults | M1 |
| M3 | CreateBillOfMaterials | P2 | material | BOM header table with 6-status workflow | M1 |
| M4 | CreateBillOfMaterialLines | P2 | material | BOM lines table with component references | M3 |
| M5 | CreateProductionOrders | P3 | material | Production order table with 9-status state machine | M1, M3 |
| M6 | CreateProductionMaterialRequirements | P3 | material | PMR table for BOM explosion output | M5 |
| M7 | CreateSupplyRequirements | P3 | material | Supply requirement table for shortage management | M6 |
| M8 | CreateAllocationRecords | P1 | inventory | Allocation records table with RowVersion concurrency | None |
| M9 | CreateAllocationRules | P1 | inventory | Allocation rules with priority configuration | M8 |
| M10 | AddProductionOrderToReservationSourceType | P1 | inventory | Extend ReservationSourceType enum | None |
| M11 | AddManufacturingMovementTypes | P1 | inventory | Add MATERIAL_ISSUE, FGR, PRODUCTION_SCRAP movement types | None |
| M12 | CreateQualityInspections | P4 | material | QI header + lines tables | M5 |
| M13 | CreateFinishedGoodsReceipts | P4 | material | FGR header + lines tables | M5, M12 |
| M14 | CreateMaterialIssues | P3 | material | Material issue header + lines tables | M5, M6 |
| M14A | CreateProductionLedgerEntries | P4 | material | Production ledger debit/credit entries (immutable) | M5, M14, M13 |
| M15 | CreateFulfillmentRequirements | P4 | demand | Fulfillment requirement table | None |
| M16 | ExtendSaleOrderLinesForFulfillment | P4 | demand | Add fulfillment columns to SaleOrderLines | M15 |
| M17 | AddProductionToDeliverySourceType | P4 | logistics | Add PRODUCTION to delivery from_source_type enum | None |
| M18 | SeedAllocationRuleDefaults | P1 | inventory | Insert default allocation priority rules | M9 |
| M19 | SeedManufacturingPermissions | P1 | auth | Add all new permission claims + role mappings | None |
| M20 | AddDocumentNumberSequences | P1 | logistics | Add BOM, PROD, SR, MI, QI, FGR sequence types | None |

Total: 20 migrations across 6 schemas (lookups, material, inventory, demand, logistics, auth).

## 11.1 Rollback Strategy

- Each migration is separate and revertible: dotnet ef database update <previous-migration>

- M1: Column additions with defaults — safe to drop columns

- M2: Data migration with WHERE guard — reversible by clearing product_type to NULL (but business impact)

- M3–M7: New tables in material schema — safe to drop without affecting existing data

- M8–M9: New tables in inventory schema — independent of existing stock_reservations

- M10–M11: Enum value additions — reversible by removing enum entries (ensure no data references)

- M12–M14A: New tables in material schema — safe to drop

- M15–M16: M15 is new table (safe drop), M16 is nullable column additions (safe drop)

- M17: Enum addition — reversible if no delivery orders use PRODUCTION source

- M18–M20: Seed data and sequences — idempotent inserts, safe to delete rows

## 11.2 Zero-Downtime Deployment

- Phase 1: Run schema migrations (M1–M11, M18–M20) — new tables + columns with defaults, no app change needed

- Phase 2: Deploy new API endpoints and services — existing functionality unaffected

- Phase 3: Deploy UI changes — feature-flagged behind Manufacturing Mode toggle

- Phase 4: Enable Manufacturing Mode for tenants that need it